Curricula: Trainer Account Creation

Test Plan

Document ID: TP-CURRICULA-TRAINER-001

Feature-level Test Plan, prior to production release

Contents

1. Introduction	4

1.1 Purpose	4

1.2 Background	4

1.3 Test Scope and Objectives	4

1.4 Assumptions, Constraints and Dependencies	5

1.5 Definitions and Acronyms	5

1.6 References	5

2. Test Strategy	6

2.1 Test Approach	6

2.2 Criteria and Guideline for Identification of Test Cases	7

2.3 Entry and Exit Criteria	7

2.4 Criteria for Suspension and Resumption of Testing	7

2.5 Defect Management and Tracking	8

2.6 Test Schedule	8

2.7 Regression Test Strategy	8

2.8 Acceptance Test Execution Approach	9

2.9 Authority Access, Inspection and Independent Test Validation	9

3. Test Environment and Resources	9

3.1 Hardware	9

3.2 Software	9

3.3 Interfacing Software and Hardware	9

3.4 Test Data	9

3.5 Test Tools	9

3.6 Test Result Visibility and Feedback Loop	10

4. Roles and Responsibilities	10

5. Test Deliverables	10

5.1 Test Packages	10

5.2 Test Logs	10

5.3 Test Evaluation	11

5.4 Test Report Types and Formats	11

List of tables

Table 1.Assumptions, constraints and dependencies	5

Table 2. Definitions and acronyms	5

Table 3. Entry and exit criteria	7

Table 4. QA metrics and quality gates	7

Table 5. Defect severity classification	8

Table 6. Test schedule	8

Table 7. Test tools and rationale	10

Table 8. Responsibility assignment (RACI)	10

# 1. Introduction

## 1.1 Purpose

This document defines the scope, strategy, entry/exit criteria, and test schedule for the Trainer Account Creation feature in the Curricula application, prior to production release. It is developed against the Functional Specification Document (FSD) v1.0 and the Requirement Analysis findings produced during scope review and requirement analysis, and serves as the basis for test design, execution, and defect management for this release.

## 1.2 Background

Curricula is a training management application. Trainer Account Creation allows a Curricula Administrator to onboard a new trainer profile before that trainer can be assigned to courses.

## 1.3 Test Scope and Objectives

Per FSD (§1.2): in scope are account creation, capture of Personal, Contact, Emergency, and Residential Information, identification document upload, mandatory field validation, and account save. Out of scope are trainer login, profile approval, course assignment, trainer qualifications, employment history, payment or bank information, account deactivation, and password reset.

Objective: all twelve FSD acceptance criteria (§8) verified by at least one passing test case, with full traceability from criterion to test case to result.

## 1.4 Assumptions, Constraints and Dependencies

| Item | Type | Action needed |
| --- | --- | --- |
| Checksum algorithm not published by ICA (F05) | Open assumption | Obtain the algorithm, or a confirmed set of valid/invalid sample ID Numbers, from the FSD owner. |
| HTML file reflects intended production behaviour | Assumption | Confirm the correct file version is available and opens correctly at cycle start; no separate staging file exists. |
| Single QA resource for this cycle | Constraint | Task sequencing in Section 2 is built around single-resource execution. |
| Black-box only, no source code or database access | Constraint | All verification is performed through the application UI. |

Table 1.Assumptions, constraints and dependencies

## 1.5 Definitions and Acronyms

| Term | Definition |
| --- | --- |
| FSD | Functional Specification Document |
| EP | Equivalence Partitioning |
| BVA | Boundary Value Analysis |
| NRIC | National Registration Identity Card |
| FIN | Foreign Identification Number |
| TC | Test Case |
| TS | Test Suite |
| ICA | Immigration & Checkpoints Authority (Singapore) |
| MOM | Ministry of Manpower (Singapore) |
| UAT | User Acceptance Testing |
| QA | Quality Assurance |

Table 2. Definitions and acronyms

## 1.6 References

[1] Understand Scope report (Step 1), Curricula: Trainer Account Creation QA workflow.

[2] Requirement Analysis Findings report (Step 2), Curricula: Trainer Account Creation QA workflow.

[3] Curricula, Trainer Account Creation, Functional Specification Document, version 1.0.

# 2. Test Strategy

## 2.1 Test Approach

This cycle follows a fixed gate sequence, each stage must pass before the next begins: Smoke Test, then Functional Execution for High-priority findings, then Functional Execution for Medium/Low-priority findings, then Defect Resolution and Regression, then Exit sign-off.

2.1.1 Unit Test

Status: owned by the development team. Not in QA scope for this release cycle; no coverage target is set by this plan.

2.1.2 Smoke Test

Status: QA-owned. Timing: immediately after each new version of the HTML file is received, before functional execution begins. Coverage: the Create Trainer page loads, all mandatory fields render, and Save produces a Trainer ID for one happy-path record. Method: manual, single pass. Gate: smoke must pass 100% before functional testing starts. Evidence: smoke checklist result recorded in the test log.

2.1.3 System Integration Test

Status: not applicable to this release. Trainer Account Creation has no in-scope integration points per FSD §1.2.

2.1.4 Security Testing

Status: out of scope for this test cycle. QA recommendation: identification document upload handling (file storage, access control) should be assessed by the security team as a separate track; this is a proposal, not a stated FSD requirement.

2.1.5 Acceptance Test Processes

This is the primary testing activity for this release: black-box functional verification of all 12 FSD acceptance criteria (§8), using Equivalence Partitioning, Boundary Value Analysis, Decision Tables, and State Transition testing, selected per field type as identified during requirement analysis.

2.1.6 Performance Testing

Status: out of scope for this cycle; this plan covers single-user functional testing only. Finding F18 (concurrent Trainer ID generation) is flagged as a candidate for a dedicated concurrency or performance pass outside this plan.

2.1.7 Test Pyramid and Level Prioritization

This cycle sits entirely at the acceptance/UI layer of Mike Cohn's test pyramid model, the layer with the fewest, slowest, and most expensive tests; QA does not own the unit or integration layers for this release. Within the acceptance layer, prioritization follows the High, Medium, and Low priority already assigned to each finding during requirement analysis, so High-priority-linked areas are designed and executed first.

## 2.2 Criteria and Guideline for Identification of Test Cases

Test conditions are identified using the 8-question framework (WHO, WHAT, WHEN, VALIDATION, BOUNDARY, ERROR, STATE, DEPENDENCY) applied during requirement analysis, together with a lens checklist covering happy path, negative, boundary, data, state, sequence, dependency, permission, failure/recovery, and business-risk scenarios. Each identified condition is assigned the most appropriate technique: Equivalence Partitioning and Boundary Value Analysis for range and length fields, Decision Tables for fields with multiple interacting conditions, and State Transition testing for toggle-driven fields.

## 2.3 Entry and Exit Criteria

Per the general principle that entry and exit criteria are defined per test level, this release requires a single set of criteria, since Section 2.1 establishes Acceptance/UI as the only test level owned by QA for this cycle.

| Type | Criteria |
| --- | --- |
| Entry | Correct version of the HTML file confirmed available and opens correctly; all High-priority findings (F04, F05, F09, F11, F13) resolved or formally deferred with product-owner sign-off; test data sets prepared; smoke test passed. |
| Exit | All 11 in-scope FSD acceptance criteria (§8) have at least one passing test case, excluding the criterion covering administrator login access (out of scope per Section 1.3); 100% of test cases linked to High-priority findings executed; 90% or more of test cases linked to Medium-priority findings executed; no open Critical or High severity defects; traceability matrix complete. |

Table 3. Entry and exit criteria

| Metric | Stage | Quality gate |
| --- | --- | --- |
| Acceptance test case pass rate | Before exit | 100% required to proceed to sign-off |
| Test case execution, High-priority findings | Functional execution | 100% executed |
| Test case execution, Medium-priority findings | Functional execution | 90% or more executed |
| Acceptance criteria with at least one passing test case | Before exit | 11 of 11 in-scope criteria (100%). AC covering administrator login access is excluded, since trainer login is out of scope per Section 1.3. |
| Open Critical or High severity defects at exit | Exit | 0 |

Table 4. QA metrics and quality gates

## 2.4 Criteria for Suspension and Resumption of Testing

Testing is suspended if the HTML file becomes unavailable or fails to open, or if a defect blocks the Save action entirely, meaning no Trainer Account can be created. Testing resumes once the file is restored, or once the blocking defect has a confirmed workaround or a fixed file version.

## 2.5 Defect Management and Tracking

2.5.1 Defect Classification

| Severity | Definition |
| --- | --- |
| Must Do | Must be worked on before anything else. |
| Blocker | The product does not function; work stops until it is resolved. |
| Critical | Major functionality problems that need immediate attention. |
| Major | Needs attention; partial functionality is affected. |
| Normal | Causing some functionality problems. |
| Minor | Minor functionality problems with a possible workaround. |
| Trivial | Cosmetic only, such as misspelt words or misaligned text. |

Table 5. Defect severity classification

2.5.2 Defect Logging Process

Defects are logged using the team's existing bug-tracking template. The detailed logging workflow, including dispute and deferral handling, is maintained separately and is not duplicated in this plan.

## 2.6 Test Schedule

Calendar dates are to be confirmed once release management sets the cycle start date. The sequence and relative durations below are fixed.

| Phase | Timing | Key activity |
| --- | --- | --- |
| Test planning and design | Day 1 (AM) | Finalise test cases and suites; confirm High-priority findings with the product owner. |
| Test data preparation | Day 1 (PM) | Build ID Number, email, phone, and address data sets per the confirmed formats. |
| Smoke test | Day 2 (AM) | One-pass verification that the file is stable enough for functional testing. |
| Functional execution, High priority | Day 2 (AM to PM) | Execute test cases tied to F04, F05, F09, F11, F13. |
| Functional execution, Medium/Low priority | Day 2 (PM) to Day 3 (AM) | Execute remaining acceptance-criteria coverage. |
| Exit sign-off | Day 3 (PM) | Traceability review and sign-off reporting. |

Table 6. Test schedule

## 2.7 Regression Test Strategy

Regression is targeted, not full, during the cycle: after each defect fix, the specific failing test case and the test cases for the same business object (per the object inventory established during scope analysis) are re-run to catch related side effects. A full pass across all 12 acceptance criteria is run once, immediately before exit sign-off.

## 2.8 Acceptance Test Execution Approach

Each of the 12 acceptance criteria in FSD §8 is mapped to at least one test case ID in the test design deliverable. Execution results roll up to a criterion-level pass/fail view, which is the basis for the exit sign-off report.

## 2.9 Authority Access, Inspection and Independent Test Validation

Not applicable to this release; no external regulatory or independent audit body is involved in this feature's acceptance.

# 3. Test Environment and Resources

## 3.1 Hardware

Not applicable. This is a browser-based feature; no dedicated hardware requirement beyond a standard workstation.

## 3.2 Software

Test environment: a single HTML file representing the Create Trainer screen for this release, opened locally in a modern browser. Since there is no deployed server environment, readiness is a file-availability check rather than a hosted-environment status: confirm the correct file version is available and opens correctly before testing begins.

## 3.3 Interfacing Software and Hardware

Not applicable. No external system interfaces are in scope for this feature.

## 3.4 Test Data

3.4.1 Approach for Creating Test Data

Test data is derived from the Equivalence Partitioning and Boundary Value Analysis performed during requirement analysis, in particular the confirmed ID Number character formats for NRIC, FIN, Employment Pass, and Passport, valid and invalid email and phone boundary sets, and Singapore and Non-Singapore address combinations.

3.4.2 Test Database

Not applicable. There is no backend or database behind the single HTML file; all test data is entered directly through that file's UI.

## 3.5 Test Tools

Tool selection favors what is already available to a single-resource, single-feature cycle over introducing new infrastructure.

| Tool | Purpose | Rationale |
| --- | --- | --- |
| This document plus a test case register | Test management and traceability | No dedicated test-management platform (e.g. Jira, TestRail) is provided for this cycle; QA-owned in a spreadsheet/register instead. |
| Existing bug-tracking template | Defect logging | Reuses the team's established defect template rather than introducing a new tool for a single-feature cycle. |
| Modern evergreen browser, built-in dev tools | Manual functional execution and basic verification | Sufficient for black-box UI testing; no automation tooling is in scope for this cycle. |

Table 7. Test tools and rationale

## 3.6 Test Result Visibility and Feedback Loop

Results are shared through the Test Execution report and the Defect Report deliverables described in Section 5. No live dashboard is provided in this cycle.

# 4. Roles and Responsibilities

A single QA resource owns all QA activities for this cycle: test planning, test design, test execution, defect logging, and exit reporting. The product owner is responsible for resolving open findings and approving exit sign-off.

Responsibilities are assigned using a RACI structure (Responsible, Accountable, Consulted, Informed), a standard project-management technique for clarifying ownership.

| Activity | QA | Product Owner |
| --- | --- | --- |
| Resolve open findings (Table 5, Requirement Analysis) | Consulted | Responsible, Accountable |
| Test design and execution | Responsible, Accountable | Informed |
| Defect triage | Responsible | Consulted |
| Exit sign-off | Consulted | Accountable |

Table 8. Responsibility assignment (RACI)

# 5. Test Deliverables

## 5.1 Test Packages

Test cases organised into test suites, covering all 12 acceptance criteria and every finding listed in the Requirement Analysis Findings report.

## 5.2 Test Logs

Test execution results, recorded per test case with actual result, status, and any linked defect ID.

## 5.3 Test Evaluation

A traceability summary comparing actual results against the 12 FSD acceptance criteria, used as the basis for the exit decision.

## 5.4 Test Report Types and Formats

Defect reports, structured with defect ID, severity, priority, description, and steps to reproduce (per the defect classification in Section 2.5.1), and a final exit summary report covering coverage achieved, open items, and the sign-off recommendation.