TEST PLAN

| Project | MOE Education Account and Financial Assistance Platform |
| --- | --- |
| Version | 1.0.7 - draft for review |
| Date | 12 October 2026 |

Revision History

| Version | Effective date | Summary of changes | Author |
| --- | --- | --- | --- |
| 1.0 | 12 October 2026 | First version for client review | QA lead |
| 1.0.1 | 12 October 2026 | Meeting-aligned scope; long-term requirements; review corrections and local SEC/PRQ draft 0.1 references. | QA lead |
| 1.0.2 | 12 October 2026 | Source/acceptance corrections; lean SEC/PRQ draft 0.2; refreshed fields. Earlier files preserved. | QA lead |
| 1.0.3 | 12 October 2026 | Selected workloads; logging alignment; new UAT S2 handling; no implied later-sprint allocations. | QA lead |
| 1.0.4 | 12 October 2026 | Named roles; undated Sprint 1 client meeting; lean three-week execution plan; SEC/PRQ detail retained. | QA lead |
| 1.0.5 | 12 October 2026 | Required automated regression each sprint for completed, stable, high-risk flows; clarified QA and Dev ownership and retained focused manual regression. | QA lead |
| 1.0.6 | 12 October 2026 | Added a dedicated automated regression subsection covering scope, sprint execution, ownership and evidence. | QA lead |
| 1.0.7 | 12 October 2026 | Added CI/CD pipeline execution, build gating, failure handling and ownership guidance. | QA lead |

Acceptance and Approval

| Name | Organisation | Designation | Signature | Date |
| --- | --- | --- | --- | --- |
| Josh Nguyen | Project team | QA lead |  |  |
| Kevin Duong | Project team | Development lead |  |  |
| Client representative | MOE | Client |  |  |

Contents

Revision History	2

Acceptance and Approval	2

1 Introduction	4

1.1 Purpose and delivery structure	4

1.2 Background	4

1.3 Definitions, acronyms and abbreviations	5

1.4 Scope	5

1.5 Prerequisites and dependencies	6

1.6 References	6

2 Roles and Responsibilities	7

2.1 Ownership matrix	7

2.2 Contact paths	7

3 Test Strategy	7

3.1 Approach and techniques	7

3.2 Test levels	8

3.2.1 Unit	8

3.2.2 API and integration	8

3.2.3 System (SIT)	8

3.2.4 Acceptance (UAT)	8

3.3 Test types	8

3.3.1 Automated regression	9

3.3.2 CI/CD and automated test execution	9

3.4 Coverage expectations	9

3.5 Entry, exit, suspension and resumption criteria	9

3.6 Reporting and defect handling	9

3.7 Acceptance criteria	10

3.8 Security testing	10

3.9 Performance testing	10

4 Test Environment	11

4.1 Environments and tools	11

4.2 Test data	11

4.3 Test schedule and milestones	12

5 Risks and Open Rules	12

6 Test Deliverables	13

7 Change Control	14

Appendix A: Planned Coverage Map	14

Appendix B: Client Answer Log	15

1 Introduction

1.1 Purpose and delivery structure

| Item | Detail |
| --- | --- |
| Client | MOE (Ministry of Education), Singapore |
| Release and phase | Sprint 1 to Sprint 3, 12 October to 3 November 2026 |
| Document | Test plan, version 1.0.7, draft for review |
| Prepared by | QA (quality assurance) team: four testers, led by Josh |
| Status | Sprint 1 selected by the team. Client clarification and approval of proposed criteria remain pending. |

This plan describes how QA tests the platform, responsibilities, and the prerequisites for testing.

The original brief, internal meeting decisions, relayed client clarifications and our proposals are separate sources. Internal decisions and draft test criteria do not establish client approval.

It is a working document. We update it each sprint and record every change in section 7.

The team selected R1, R3, R8 and R9 for Sprint 1 in the supplied meeting minutes. Client clarification is still needed for their open rules. Later-sprint allocations remain proposals. The plan also drafts long-term security and performance requirements for Dev.

The project runs as three one-week sprints. Each sprint ends with a review, and the final assessment is on 3 November.

| Sprint | Window | Focus |
| --- | --- | --- |
| Sprint 1 | 12 to 16 October | R1, R3, R8 and R9: parent login, linked child account, invoices and payment (team-selected) |
| Sprint 2 | 19 to 22 October | Scope selected at planning. |
| Sprint 3 | 26 to 30 October | Scope selected at planning. |
| Acceptance testing | 2 November | Client acceptance testing |
| Final assessment | 3 November | Project review with judges |

QA joins planning, agrees acceptance criteria with the BA (business analyst) team and Dev (the development team) before build starts, tests each increment, reports results, and verifies fixes.

Working agreements:

- No story starts without agreed acceptance criteria.

- Every story gets at least one negative case.

- Every test run records the build, the environment, the data used, and the result.

- Anything not tested is listed in the sprint summary, not left silent.

1.2 Background

The platform manages education accounts for Singaporean students, school fees and payments, and financial assistance schemes. It has two portals: an Admin Portal for MOE headquarters users and school users, and an e-Service Portal for parents and guardians. Three human roles are confirmed: HQ user, school user and parent. Students are records and beneficiaries of the platform, not users with logins.

1.3 Definitions, acronyms and abbreviations

| Term | Meaning |
| --- | --- |
| AI | Artificial intelligence. In this project, the risk model and the chatbot. |
| API | Application Programming Interface. The way one system calls another. |
| BA | Business analyst. Main contact for requirement questions. |
| Dev | The development team: about ten developers; whether this includes the lead is unconfirmed. |
| FAS | Financial Assistance Scheme. |
| MOE | Ministry of Education, Singapore. |
| MOEFAS | MOE Financial Assistance Scheme. The nationwide scheme, granted automatically when eligibility is met. |
| PB | Product backlog item. The BA team’s numbering for candidate work. |
| PO | Product owner. Part of the BA team. |
| QA | Quality assurance. The testing team, four people including the lead. |
| R1 to R10 | The ten functions in the original client requirements workbook. |
| SBFAS | School-Based Financial Assistance Scheme. Configured by each school, including amounts. |
| SIT | System Integration Testing. Testing whole flows across components. |
| UAT | User Acceptance Testing. Client business representatives test against agreed business needs. |

1.4 Scope

In scope for the project: accounts, fees and charges, financial assistance, payments, access and permissions, budgets and reporting, view simulation, and the two AI features. These cover R1 to R10.

Sprint 1 is team-selected, not client-approved. The meeting replaces the earlier BA and QA candidate lists. The delivery boundaries are:

| Delivery boundary | Coverage |
| --- | --- |
| Sprint 1 | R1, R3, R8 and R9. Parent Singpass login, child-account linking, profile, balance and school information, invoice viewing and payment. |
| Later sprints | Advanced top-ups, complex FAS and AI. Other work outside the selected four functions is scheduled at later planning sessions. |
| Top-up proposal | Dev proposed a basic ad hoc top-up to a specific account. It is not added to Sprint 1 by this plan. |
| Long-term requirements | Sections 3.8 and 3.9 draft security and performance expectations across R1 to R10 and both AI features. Execution follows feature delivery. |

Out of scope for the prototype:

- Live integration testing until access, contracts and test arrangements are agreed. Prototype checks use simulations, subject to client confirmation.

- Production data of any kind.

- Security certification and penetration testing.

- Production capacity claims based on prototype load or performance measurements.

- Migration of existing records. There is no migration in this project.

For the test approach, regression automation is required every sprint for completed, stable, high-risk flows. Other automation remains optional.

1.5 Prerequisites and dependencies

Assumptions

- The prototype may use mock citizen and student data, and simulated Singpass, income and payment services. BA seeks client confirmation at the next Sprint 1 client meeting; affected tests wait for agreement.

- Test accounts and seed data can be prepared by QA from agreed examples.

- The next client meeting is during Sprint 1; date to be confirmed. Client attendance at the scheduled sprint review is not yet confirmed.

Constraints

- Each sprint has about four working days after ceremonies and other sessions.

- The QA team has four people. Area assignments remain to be confirmed; the proposed split has one tester per product area, with the lead covering permissions and the money path.

- The current test approach uses simulated integrations. Live access and permission to use mocks still need confirmation. Every result identifies which parts are simulated.

Dependencies

| Dependency | Owner | Needed by |
| --- | --- | --- |
| Agreed acceptance criteria for selected stories | BA and QA | Before build starts |
| Answers to the open rules in section 5 | Client, through the BA team | Before we finalise expected outcomes |
| Testable build in a shared environment | Dev | Wednesday of each sprint |
| Seed data set: families, accounts, charges | QA, from agreed examples | Before execution |
| Board, repository, and defect register details | Dev and BA | Sprint 1, week 1 |
| Agreed security rules and proposed performance scenario definitions | QA and Dev, with BA and client clarification | Before implementation of the affected feature; thresholds approved before acceptance |
| Sprint 1 database design and API contract | Dev, from the BA handover | Before QA finalises integration cases |
| Additional outbound interface: purpose, recipient and contract | Dev and BA, with client clarification | Before its scenarios or expected outcomes are defined |

1.6 References

| Reference | What it provides |
| --- | --- |
| The original client requirements workbook | The ten functions, R1 to R10, and the two AI features. Treated as the wording source for test cases. |
| The discovery document from the first client session | The clarifications relayed during the client discussion, and the open questions Q01 to Q20. |
| The BA product backlog | Sprint 1 candidates PB-01 to PB-07, and the requirement coverage sheet. |
| The system map and draft test approach | Candidate journeys, candidate checks and the requirement map. |
| The Singpass developer reference | What the identity documentation offers, and what it does not confirm about access. |
| The project status log and information log | Dated decisions, and a record of every claim with its source and standing. |
| Internal project meeting minutes, four-page PDF supplied by Josh | Pages 2 to 4: working directions, Sprint 1 selection and team assignments. Transcription: meeting-minutes-supplied-2026-10-11.md. Not client approval. |
| SEC-MOE-FINANCE-001-v0.4.md - Security requirements and exit criteria, draft 0.4, 12 October 2026 | Local proposal: access, minimum-data, import/sync and unresolved outbound-interface checks. No approved session/freshness values or security certification. |
| PRQ-MOE-FINANCE-001-v0.4.md - Performance requirements and exit criteria, draft 0.4, 12 October 2026 | Local proposal: retained candidate targets, feature coverage, scenario decisions and evidence rules. No arbitrary new numeric gates or fixed execution matrix. |

2 Roles and Responsibilities

2.1 Ownership matrix

| Activity | QA | Dev | BA and PO | Client |
| --- | --- | --- | --- | --- |
| Acceptance criteria | Agree | Agree | Own | Informed |
| Unit and deployment smoke tests | Support | Own | Informed | Not involved |
| QA build-acceptance smoke tests | Own | Support and fix | Clarify rules | Informed |
| System testing | Own | Fix defects | Clarify rules | Informed |
| Test data | Own | Support | Support | Confirm examples |
| Defect triage | Own | Own fixes | Own rule questions | Not involved |
| Acceptance testing | Support | Fix defects | Support | Own |
| Sprint summary and sign-off | Own | Review | Review | Approve |
| Security and performance requirements | Draft and verify | Review and implement | Clarify business rules | Approve proposed criteria |
| Security and performance execution | Own test evidence | Provide environment, instrumentation and fixes | Clarify expected outcomes | Review results |

2.2 Contact paths

- Test questions and results: QA lead, who is the single point of contact for testing.

- Build, environment, and technical blockers: development lead.

- Requirement questions and rule clarifications: BA team, who seek answers from the client.

3 Test Strategy

3.1 Approach and techniques

We derive cases from the requirements, then prioritise by risk. Risk is likelihood times impact.

| Technique | Where we use it |
| --- | --- |
| Boundary value analysis | Dates and amounts, such as the account age rules, income band edges, and payment amounts. |
| Equivalence partitioning | Input classes, such as valid and invalid login roles, and eligible and ineligible families. |
| Decision tables | Rule combinations, such as eligibility criteria and scheme rules. |
| State transitions | Lifecycles, such as account status and application status. |
| Negative testing | Every story. Wrong role, wrong family, wrong amount, repeated action. |

Highest-risk areas, and where we spend the most effort:

- Money paths: charges, subsidies, payments, and balances.

- Permissions and data isolation: one family must never see another family’s data.

- Account lifecycle dates: creation at age 7 and closure at the agreed age rule.

- Anything the AI features can read or change.

Test cases will carry requirement IDs. Appendix A maps requirements to planned areas of this plan, not to cases or executed results. The case library will record case IDs and requirement IDs when cases are authored.

3.2 Test levels

3.2.1 Unit

- Dev checks calculations and business rules in unit tests.

- Dev reports test results and any available coverage figure in the sprint summary.

3.2.2 API and integration

- Dev and QA check selected endpoints, data exchange and permission boundaries.

- Record the endpoints checked and a result for each.

3.2.3 System (SIT)

- QA tests selected user journeys across screens and APIs, including relevant failure paths.

- Record case outcomes against planned cases, tied to the build identifier.

3.2.4 Acceptance (UAT)

- Client business representatives test agreed, risk-prioritised flows with BA and QA support.

- Record outcomes, remaining defects and client acceptance or pending status.

3.3 Test types

| Type | Applies here | Owner |
| --- | --- | --- |
| Functional | Required. Every selected story. | QA |
| Smoke | Required. Dev checks deployment health; QA checks whether the new build is fit for planned testing. | Dev / QA |
| Regression | Check affected areas after changes. Run a short critical-flow regression before each review; broaden checks when shared behaviour changes. In every sprint, QA and Dev build or extend and run automated regression checks for completed, stable, high-risk flows, after relevant changes and before the sprint review. Record the build, environment, cases, results and gaps in the sprint summary. Keep new or unstable features in manual testing until their behaviour and acceptance criteria are agreed. | QA |
| Exploratory | Required. Time-boxed investigation beyond the written cases. | QA |
| Compatibility and accessibility | Light checks on the agreed browsers. Not a certification. | QA |
| Automation | Automated regression is required every sprint for completed, stable, high-risk flows. Other automation, including unit-test automation, remains optional. | QA and Dev; Dev owns unit tests |
| Security | Long-term application requirements drafted now. Initial checks cover Sprint 1 features; later checks follow delivery. No certification or penetration test. | QA with Dev |
| Performance | Long-term requirements drafted now. Feature-level measurements follow delivery and agreed criteria. No production sizing from prototype results. | QA with Dev |

3.3.1 Automated regression

Purpose and scope. Automated regression checks confirm that completed, stable, high-risk flows continue to work after changes. QA and Dev select the checks from agreed cases and delivered scope each sprint. This suite does not represent full feature coverage.

Build and execution. QA and Dev build or extend the automated checks during each sprint. Run them after relevant changes and before the sprint review. Keep new or unstable features in focused manual testing until their behaviour and acceptance criteria are agreed.

Ownership and evidence. QA defines expected outcomes and coverage; QA and Dev maintain and run the checks, with Dev owning unit-test automation. Record the suite and cases, build, environment, data, results, failures and gaps. Track defects in the defect register and report passed, failed and not-run checks in the sprint summary.

3.3.2 CI/CD and automated test execution

Pipeline runs. Where a CI/CD pipeline is available, Dev configures unit tests to run on each change and the agreed automated regression suite to run after relevant changes on the test build, before sprint review and before any release promotion. If a required pipeline run is unavailable, QA and Dev record the equivalent manual execution and its evidence.

Build gate and failure handling. A failed required check blocks promotion to the next environment or release until the failure is fixed or formally assessed. Record the commit or build, environment, suite, results and logs. QA and Dev triage failures; flaky or unstable checks remain visible as unresolved and are not reported as passing.

Ownership and controls. Dev owns pipeline configuration, build integration and unit-test automation. QA and Dev maintain the regression suite and its expected outcomes. Use approved test data and credentials only; do not expose secrets or production data in pipeline logs or artifacts. Report pipeline status, failures, exceptions and checks not run in the sprint summary.

3.4 Coverage expectations

Coverage follows the selected scope in section 3.2 and the highest-risk paths. Every selected story includes a negative case. Report cases passed, failed and not run against those planned, with any coverage gaps; full feature coverage is not promised.

Dev reports available unit coverage each sprint. QA records unavailable figures as not supplied, without estimating them.

3.5 Entry, exit, suspension and resumption criteria

Entry criteria

| Level | Entry criteria |
| --- | --- |
| System (SIT) | Selected cases have agreed expected outcomes. Build deployed and QA smoke-passed; environment, test accounts and seed data ready. Unresolved rules block affected cases, not observations on independent agreed cases. |
| Acceptance (UAT) | Selected scope is system-tested and ready, with no open S1 or S2 except a written client-approved functional S2 exception. Testers, access, data and accepted limitations confirmed. Agreed independent cases may run while other criteria are pending, but affected cases cannot pass. BA training applies only if agreed; unmet criteria or S1/S2 security/performance defects block affected acceptance. |

Exit criteria

| Level | Exit criteria |
| --- | --- |
| System (SIT) | All selected agreed cases executed; regression passes except for accepted defects under this rule. Report gaps and risks. No open S1 or S2 except a written client-approved functional S2 exception naming cases and risk. No S1/S2 security/performance exception. Pending criteria remain incomplete acceptance work. |
| Acceptance (UAT) | All selected agreed cases executed; failed cases remain failed in test logs. No open S1 or S2 except a written client-approved functional S2 exception admitted at entry or re-entry; lower-severity defects accepted in writing. No S1/S2 security/performance exception; agreed security/performance criteria pass. Pending criteria are not passed coverage; scope, exclusions and sign-off recorded. |

Suspension criteria. We pause testing when the build is too unstable or the environment is down. We also pause when a blocking defect, a missing dependency, or a high defect rate makes further execution wasteful.

Resumption criteria. A new functional S2 during UAT suspends affected acceptance. Resume after correction and retest, or written client approval of cases and risk plus renewed UAT entry assessment. Security/performance S1/S2 defects cannot use this exception. For other blockers, QA confirms fixes and build, environment and data readiness.

- A functional S2 exception needs written client approval of cases and risk before UAT entry or re-entry. Lower-severity defects need written acceptance at sign-off; security/performance S1 or S2 defects cannot be waived.

3.6 Reporting and defect handling

One register holds every defect. This plan maps Critical to S1, High to S2, Medium to S3 and Low to S4. S1 covers blocked core flows, unauthorised data access or corrupted financial records. S2 covers other major failures, S3 covers lower-impact failures, and S4 is cosmetic. QA and Dev agree the classification at triage. QA verifies fixes and records retest evidence before closure. Severity, ownership and status live in the register, not in chat.

Results are reported in the sprint summary before each review. The summary states what passed, what failed, what was not tested, and which parts are mocked.

3.7 Acceptance criteria

Section 3.5 defines entry, exit and defect exceptions; these rules remain proposals for client approval. Story criteria are agreed before build starts.

BA and the client agree business acceptance criteria for selected stories. Sign-off records the accepted scope, limitations, mocks and remaining risks under the UAT exit rules in section 3.5.

Agreed security and performance criteria must pass for the selected delivered scope. Pending criteria block acceptance of the affected feature; independent agreed cases may proceed without implying full-scope acceptance. Unapproved or unmet criteria cannot produce a pass or completed acceptance coverage.

3.8 Security testing

SEC-MOE-FINANCE-001-v0.4.md, draft 0.4 dated 12 October 2026, holds long-term security requirements across R1 to R10 and both AI features. QA and Dev select checks for delivered features; initial scope is R1, R3, R8 and R9 with synthetic data and agreed simulations.

For selected Sprint 1 stories, prioritise authentication, role and family/school isolation, server-side input and payment validation, duplicate prevention, audit evidence and safe logs. Initial import, daily sync and lifecycle jobs are separate checks when delivered and their contracts are agreed. Later features and the unresolved outbound interface retain coverage in the SEC register; an inbound sync is not the outbound interface.

Live identity and payment services require agreed access and test arrangements. Staff authentication remains unspecified; Active Directory is not assumed. Certification and penetration testing remain outside this plan.

For delivered features, access must stay within the approved permissions and refused requests must produce the agreed outcome. No Critical or High security defect may remain open within the agreed acceptance scope. Proposed rules without approval are reported as observations with acceptance pending, not as conditional passes.

QA and Dev need agreed permissions, permitted fields, validation and session rules before judging results. Use the synthetic accounts in section 4.2, including every agreed role, two schools and two unrelated families. BA obtains the business and integration rules for later features before their checks are finalised.

General logs and errors must not expose credentials, tokens, raw birth dates, identity numbers, contact details or balances. Storage permission does not establish logging permission; agree protected audit fields, access and retention separately.

QA and Dev refine the selected SEC requirements before each affected feature is built. Later checks follow delivery. A consolidated check of delivered scope is proposed before client acceptance testing.

3.9 Performance testing

PRQ-MOE-FINANCE-001-v0.4.md, draft 0.4 dated 12 October 2026, holds long-term performance coverage across R1 to R10 and both AI features. Initial candidates cover R1, R3, R8 and R9; select delivered operations at planning. Prototype results do not establish production capacity or live-service performance.

For each selected run, agree the metrics before measurement, such as a latency percentile or job duration. Record sample counts and failed attempts/timeouts separately, without pooling different operations. Add throughput or resource measurements only where needed for the agreed question. API-only timing does not establish browser rendering or real-service latency.

Results must stay correct under load. Education-account payments debit that account by the paid amount and reduce the outstanding charge accordingly. Online payments must not also debit the education account; settlement follows the agreed provider or mock contract. Repeated requests cannot create a duplicate debit or settlement, and access remains within the approved permissions.

Load, stress, endurance, volume, breakpoint and scalability remain future options in PRQ. No full experiment matrix or scaling run is committed for the three-week project.

The requirements workbook supplies no numeric performance targets. PRQ retains the edited plan's example workloads, P95 and account-job duration as candidate targets for discussion, not approved service levels. QA and Dev justify selected targets and seek BA/client agreement before acceptance conclusions.

QA and Dev select scenarios, workloads, fixtures, timing boundaries and evidence needs before committing execution effort. Repeat relevant runs after fixes under comparable conditions.

A delivered feature passes performance acceptance when approved thresholds are met under the approved workload for each selected operation. Normal/peak comparisons are required only where selected. Financial totals must reconcile, with no duplicate charges or open Critical/High performance defects. Without approved thresholds, report measurements and acceptance pending, not a conditional pass.

QA and Dev confirm the build, synthetic data, mocks, tools and selected instrumentation before each performance run.

Requirements are drafted now. Sprint 1 performance runs are proposed, not a meeting commitment. Select account, parent or payment measurements at planning after confirming delivery, fixtures, tools and instrumentation. Later runs follow selected delivery; production validation needs actual infrastructure, data and integrations.

4 Test Environment

4.1 Environments and tools

| Item | Status | Owner | Due |
| --- | --- | --- | --- |
| Sprint build environment | Not yet confirmed | Dev | Wednesday 14 October |
| Demo environment for Friday | Not yet confirmed | Dev | Thursday 15 October |
| Board and defect register | Team tool and access need confirmation | BA and Dev | Before the first test run |
| Browser checks | Manual, on the agreed browsers | QA | Sprint 1 |
| API checks | Manual calls. A tool is optional and not chosen yet. | QA | Sprint 1 |
| Build pipeline | Readiness not verified; Dev to confirm | Dev | Before the testable build |
| Security test accounts | All roles, two schools and two unrelated families | QA with Dev | Before Sprint 1 execution |
| Load-test tool and instrumentation | Select a tool and the measurements needed for an agreed run | QA and Dev | Before performance runs |

Environment readiness is reported as ready, conditionally ready, or not ready. Testing starts on a ready build.

4.2 Test data

We test with synthetic data only. No real personal or financial records.

Prepare only fixtures needed for selected delivered stories. Reuse the candidate cases below as relevant features arrive:

| Case | Why it matters |
| --- | --- |
| One family, one child, one school | The basic happy path |
| One family, two children, different schools | Family-level applications and per-child accounts |
| A child one day before the age boundary | The closure rule and its exceptions |
| An income band exactly on a scheme threshold | Eligibility boundary behaviour |
| An account with a zero balance | Empty states and payment failure |
| An account with an approved exception | The after-16 exception path |
| Two unrelated families and two schools, with accounts for each role | Denied access, authorised HQ access and role boundaries |
| Both payment methods, repeated requests and concurrent attempts | Correct debits, settlement and duplicate prevention |

Proposed UAT preparation: BA and the client agree business examples; QA prepares synthetic data and checks test access. Arrange a short walkthrough if needed. Confirm owners and readiness before selected UAT cases run; training is an entry condition only if agreed.

4.3 Test schedule and milestones

| Timing | Milestone |
| --- | --- |
| During Sprint 1; date to be confirmed | Next client meeting: present the revised plan and clarify open rules. Sprint 1 remains team-selected: R1, R3, R8 and R9. |
| Tue 13 to Wed 14 October | BA hands over the four functions. Agree criteria before each feature starts. Dev designs the database and API contract; QA prepares cases and data. |
| Thu 15 October | Test the parent journey, permission boundaries and payment correctness; fixes and retest. A performance baseline is a planning proposal, not an agreed Thursday deliverable. |
| Fri 16 October | Sprint 1 demo/review, 30 minutes. Sprint summary shared; client attendance to be confirmed. |
| Mon 19 to Thu 22 October | Sprint 2 planning selects later scope. Execute checks for delivered features; Sprint 2 review. |
| Mon 26 to Fri 30 October | Sprint 3 planning selects later scope. Execute checks for delivered features; Sprint 3 review. |
| Mon 2 November | Client acceptance testing. |
| Tue 3 November | Final assessment. |

If the build arrives late, QA tests on Friday morning before the demo, and the sprint summary lists what was not run.

QA planning checkpoints each sprint:

- At planning: QA and Dev agree selected scope, effort, owners and dependencies.

- Before execution: confirm expected outcomes, a ready build, access and data.

- After fixes: retest defects and affected areas.

- Before each review: run automated regression checks for completed, stable, high-risk flows and focused manual critical-flow regression; report outcomes, gaps and pending acceptance.

Estimate effort for selected stories rather than using fixed day allocations. Long-term SEC/PRQ registers do not commit every listed check to the three-week project.

5 Risks and Open Rules

| Risk or open rule | Effect on testing | What we need, and from whom | Needed by |
| --- | --- | --- | --- |
| Who is eligible for an Education Account and for FAS? | Sets citizen/resident and nationality cases. | Client confirmation through BA; meeting understanding is Singapore citizens for accounts/top-ups. | Before eligibility tests |
| Which personal fields may be stored locally or must be requested? | Sets storage, log and API expectations. | Client confirmation of permitted fields. Team direction is initial MyInfo extraction and daily midnight sync; timezone and failure handling remain open. | Before storage/sync tests |
| Does the account deactivate on the 16th birthday or the day before, and what happens on loss of citizenship or departure? | Sets lifecycle boundaries and expected job outcomes. | Resolve birthday versus day-before timing, citizenship/departure rules and exception criteria, approver and duration; define remaining funds and pending payments on closure, through BA/client. | Before lifecycle tests |
| Who may configure fees, and which fee types and components are needed? | Blocks fee setup and payment expected outcomes. | Client-approved permissions and concrete examples, through BA. | Before fee/payment tests |
| What may each role view or change? | Sets cross-family, cross-school and HQ access checks. | Approved permission matrix. R7 simulation behaviour remains open for later scope. | Before role-access tests; R7 before implementation |
| May the prototype use mock data and simulated integrations? | Defines what the demo and results can establish. | Client confirmation; Dev provides the simulation contract and payment outcomes. | Before mock-based tests |
| How does FAS reduce invoices, and can SBFAS replace, supplement or override an automatic MOEFAS award? | Sets subsidy and invoice calculations. | Validate direct invoice reduction, not cash. Reconcile workbook/meeting fallback after MOEFAS rejection with relayed clarification on school choice over MOEFAS; agree ordering and amounts. | Before FAS implementation |
| What are the budget period and HQ/school permissions? | Sets budget and statistics cases. | Validate the internal annual-budget direction and obtain setting/viewing permissions. | Before budget implementation |
| What may the AI read, recommend, prefill or execute? | Sets negative cases and permitted actions. | BA obtains the action allowlist, data limits, confirmation rules and recommendation authority. AI remains separate from the main rule-based flow. | Before AI implementation |
| Which detailed security/performance criteria are agreed? | Unapproved rules cannot establish a pass. | QA and Dev review local SEC/PRQ draft 0.4; select IDs, justified scenarios and targets for BA/client approval. Pending criteria do not establish acceptance. | Before affected-feature acceptance |
| What is the additional outbound interface for sending data? | Blocks interface-specific payload, failure and timing expectations. | Client through BA/Dev: agree recipient, purpose, fields, trigger and delivery; distinguish this from inbound daily MyInfo sync. | Before its contract and cases |

Discuss the first six rows at the next client meeting during Sprint 1; date to be confirmed. Unresolved rules block affected tests, not independent agreed checks. Later-feature questions are settled before those features are built. Internal meeting directions remain working positions, not client decisions.

6 Test Deliverables

| Deliverable | When |
| --- | --- |
| This test plan | For the next client meeting during Sprint 1; date to be confirmed; updated each sprint |
| Test packages: case library and data sets, traced to requirement IDs | During each sprint |
| Test logs: execution results with build and environment details | During each sprint |
| Defect register: defects, severity and status | Continuous |
| Test evaluation: sprint test summary, including coverage and gaps | Before each sprint review |
| Acceptance test record and sign-off | After acceptance testing, 2 November |
| Security/performance requirement drafts and approval record | Share with Dev before implementation; circulation not recorded. |
| Security/performance scenarios, measurements and pending criteria | Selected delivered features; report unrun/pending work each sprint. |

7 Change Control

Every content change gets a new version, date and reason in the Revision History. Criteria approval is separate from document revision; circulation is not recorded.

Reviewers: QA lead, development lead, BA team, and the client.

Plan approval covers the approach and criteria explicitly accepted. It does not approve open rules, thresholds or later-sprint scope. Sprint 1 was selected internally; client clarification remains pending.

Appendix A: Planned Coverage Map

| ID | Area | Covered in | Delivery status |
| --- | --- | --- | --- |
| R1 | Account creation, closure and exceptions | 1.4, 3.1, 3.8, 3.9, 5 | Sprint 1 selected |
| R2 | Individual, batch and scheduled top-ups | 1.4, 3.8, 3.9 | Later; basic top-up proposed |
| R3 | Schools, classes, students, fee types and components | 1.4, 3.1, 3.8, 3.9, 5 | Sprint 1 selected |
| R4 | FAS schemes, eligibility, MOEFAS and SBFAS | 3.1, 3.8, 3.9, 5 | Later |
| R5 | Hardcopy application intake | 1.4, 3.1, 3.8, 3.9 | Later |
| R6 | Subsidy budgets and statistics | 1.4, 3.1, 3.8, 3.9, 5 | Later |
| R7 | Authorised HQ view simulation | 3.8, 3.9, 5 | Later; behaviour open |
| R8 | Parent login, account view and permitted contact updates | 1.4, 3.8, 3.9, 5 | Sprint 1 selected |
| R9 | Invoices, account payment and online payment | 1.4, 3.1, 3.8, 3.9 | Sprint 1 selected |
| R10 | Family-unit FAS applications | 3.1, 3.8, 3.9 | Later |
| AI feature 1 | Financial-difficulty prediction and tier recommendation | 3.1, 3.8, 3.9, 5 | Later |
| AI feature 2 | Questions, follow-ups, form prefill and authorised actions | 3.1, 3.8, 3.9, 5 | Later |

This is planned coverage, not evidence of authored cases or executed tests. Sprint 1 entries reflect the internal meeting selection; story boundaries still depend on BA handover and client clarification. Deferred functional cases, including R5 and R6, will be defined in the case library alongside security/performance cases. Later-feature timing is not committed.

Appendix B: Client Answer Log

Record answers after the next Sprint 1 client meeting and at subsequent reviews.

| Date | Question | Answer | Recorded by |
| --- | --- | --- | --- |