Finance System for MOE

Performance Test Plan

| Release / Phase | Sprints 1 to 3, prototype build |
| --- | --- |
| Version | 0.1 |
| Prepared by | QA Team, Finance System for MOE |
| Date | October 2026 |

# Revision History

| Version | Effective Date | Summary of Changes | Author |
| --- | --- | --- | --- |
| 0.1 | 2026-10-27 | First draft based on PRQ-MOE-FINANCE-001 version 0.6, requirements 1 to 10. | QA Lead |

# Acceptance and Approval

This Performance Test Plan is accepted when the reviewers have reviewed it and the Project Manager and the Product Owner have approved it in writing. The approval covers the scope, test types, load levels, thresholds, test environment, schedule and deliverables in this plan, together with the Assumptions of PRQ-MOE-FINANCE-001 that the plan relies on.

Any change to the scope, load levels, thresholds, size of the data set, mock behaviour or schedule after approval needs a new version of this plan and re-approval by the same approvers. A change of mock behaviour or data size between round one and round two suspends testing until the change is recorded.

Document Title: Finance System for MOE Performance Test Plan for Sprints 1 to 3 v0.1

Reviewed by:

| Name | Organisation | Designation | Signature | Date |
| --- | --- | --- | --- | --- |
| To be confirmed | Delivery team | Dev Lead |  |  |
| To be confirmed | Delivery team | Business Analyst |  |  |

Approved by:

| Name | Organisation | Designation | Signature | Date |
| --- | --- | --- | --- | --- |
| To be confirmed | Delivery team | Project Manager |  |  |
| To be confirmed | Delivery team | Product Owner |  |  |

# Table of Contents

1 Introduction	5

1.1 Purpose	5

1.2 Definitions, Acronyms and Abbreviations	5

1.3 Scope	6

1.4 Prerequisites and Dependencies	7

2 Roles and Responsibilities	8

3 Test Strategy	9

3.1 Test Approach & Methodology	9

3.2 Test Planning	9

3.3 Test Scripting and Scenario Preparation	10

3.4 Test Execution	11

3.5 Test Analysis and Reporting	13

3.6 Acceptance Criteria	13

4 Test Environment	17

4.1 Performance Test Environment	17

4.2 Test Tools	17

4.3 Test Schedule	18

5 Test Case Details	19

5.1 Scenario 1: Parent Read Journey	19

5.2 Scenario 2: Parent Updates Personal Details	19

5.3 Scenario 3: Parent Pays From Balance	19

5.4 Scenario 4: Parent Pays Online, Simulated	20

5.5 Scenario 5: Parent Pays By Combination	20

5.6 Scenario 6: Parent FAS Application	20

5.7 Scenario 7: Parent AI Assistant, When Built	21

5.8 Scenario 8: Staff Data Maintenance	21

5.9 Scenario 9: HQ Individual Top-Up	21

5.10 Scenario 10: FAS Application List And Review	22

5.11 Scenario 11: SBFAS Decision	22

5.12 Scenario 12: FAS Scheme Management	22

5.13 Scenario 13: Paper Application Entry	23

5.14 Scenario 14: Budget And Statistics View	23

5.15 Scenario 15: Budget Setting	23

5.16 Scenario 16: Simulated View Of Another User	24

5.17 Scenario 17: Account Creation And Closure Job	24

5.18 Scenario 18: Bulk Top-Up Campaign	24

5.19 Scenario 19: Form Close Job	25

6 Test Deliverables	26

# 1 Introduction

## 1.1 Purpose

This Performance Test Plan describes how the performance of the prototype of the Finance System for the Ministry of Education will be tested. It covers the approach and methodology, the workload and scenarios, the test environment and tools, the monitoring, the deliverables and the schedule.

The plan executes the requirements, scenarios and exit criteria of the document Performance Requirements and Exit Criteria, PRQ-MOE-FINANCE-001 version 0.6, for tender requirements 1 to 10. The objective is to show whether the prototype meets the proposed response time, error rate, batch window and correctness criteria at normal load, at peak load, over time, on a larger data set and up to its breaking point, and to report the load level that was reached.

The tender and the backlog state no performance values. Every threshold comes from PRQ and is a proposal until the Project Manager or the Product Owner approves it. Values that PRQ leaves open, which are think time, ramp up, ramp down and the duration of each measured run, are proposed in Section 3.4 and need the same approval. Results that rest on an unapproved value are reported as a conditional pass.

## 1.2 Definitions, Acronyms and Abbreviations

The following table lists the definitions, acronyms, and abbreviations used in this document.

| S/N | Acronym / Term | Description |
| --- | --- | --- |
| 1 | Business Process | A high-level business function or workflow that defines the area of the system to be covered by performance testing. |
| 2 | Scenario | A testable and executable user flow derived from a business process, including the specific steps or transactions to be simulated during performance testing. |
| 3 | Virtual Users | Simulated users generated by the performance testing tool to represent concurrent system usage during test execution. |
| 4 | Ramp-up | The period during which virtual users are gradually increased until the target workload or concurrency level is reached. |
| 5 | Sustain Duration | The duration for which the system is kept under the target workload to observe stability, resource usage, and performance behavior. |
| 6 | Ramp-down | The period during which virtual users are gradually reduced after the target workload or sustain phase has completed. |
| 7 | Think Time | The intentional pause between user actions in a test script, used to simulate realistic user behavior during performance testing. |
| 8 | Response Time | The elapsed time between a user request and the system response, typically measured to assess system performance under load. |
| 9 | Throughput | The number of requests, transactions, or business operations processed by the system within a defined period of time. |
| 10 | Error Rate | The percentage or count of failed requests, unsuccessful transactions, or system errors observed during performance test execution. |
| 11 | PRQ | The document PRQ-MOE-FINANCE-001, Performance Requirements and Exit Criteria, which sets the requirements, scenarios, thresholds and exit criteria that this plan executes. |
| 12 | Level 1 and Level 2 | Level 1 is the prototype scale load for an environment with mock data. Level 2 is the target scale load derived from the client population estimates and needs an environment sized for it. |
| 13 | Normal Load and Peak Load | Normal load is the expected number of concurrent users. Peak load is K times the normal load, with K equal to 2 as an Assumption. |
| 14 | Percentile (P95, P99) | P95 of 3 seconds means that 95 percent of operations finish within 3 seconds. P99 describes the slowest 1 percent. Averages are not used as acceptance values. |
| 15 | Stress Test | A run at peak load that checks that the criteria still hold. |
| 16 | Endurance Test | A run that holds a steady load for a long time and checks that response time, errors and resources stay stable. |
| 17 | Volume Test | A run with far more data than the mock data set that checks that the system still works. |
| 18 | Breakpoint Test | A run that raises the load step by step until the system fails, to find where and how it fails. |
| 19 | Batch Window | The maximum time allowed for an automatic process to finish a full run. |
| 20 | Form Close Job | The automatic process that runs at the end of the day an MOEFAS form closes. It ranks the Pending MOEFAS applications, decides them, applies subsidies and sends the results. |
| 21 | FAS Window | The days when an MOEFAS or SBFAS form is open, including the day it closes. |
| 22 | Round | One complete execution of the planned tests. Round one measures the baseline and finds defects. Round two repeats after fixes and carries the conclusion. |

## 1.3 Scope

The scope is the performance of the prototype of the Finance System for MOE for tender requirements 1 to 10. It covers the Admin Portal used by MOE HQ and School users and the e-Service Portal used by parents, and it follows PRQ-MOE-FINANCE-001 version 0.6. The prototype uses mock data and simulated integrations, so the results show how the prototype behaves and do not size a production system. The planned test types are:

- Load Test: checks that the exit criteria hold at normal load. Level 1 uses 90 virtual users in the combined run of the FAS window, after each scenario has first run alone with its own users. Think time is 5 to 10 seconds for parents and 10 to 20 seconds for staff, and the measured run is 15 minutes.

- Stress Test: runs the same scenarios at peak load, which is 2 times normal load or 180 virtual users, for a measured run of 15 minutes.

- Endurance Test: holds normal load for 2 hours at Level 1 and checks response time, errors and resources in 10 minute intervals.

- Volume Test: runs normal load on a data set 5 times larger, and runs the batch processes over 5 times the accounts and 5 times the applications of the baseline.

- Breakpoint Test: raises the load in steps above peak until the peak thresholds fail, then returns to normal load to check recovery within 5 minutes. A second breakpoint run raises the rate of FAS applications submitted just before a form closes.

- Batch Runs: the account creation and closure job, the bulk top-up campaign and the form close job, each run alone for the baseline time and again with parents and staff working.

- Level 2: planned only if an environment sized for it is provided. Otherwise the report states the highest level reached and does not extrapolate from Level 1.

Out of scope are scalability testing, the training of the machine learning model for the FAS risk tier, the real SingPass, the AD sign in, the Government income service, the OCR engine and the payment gateway, which the prototype simulates, security testing, which the security requirements document issued separately covers, and penetration testing. The AI assistant and the AI prefill are measured only when they are built, and requirement 7 is measured only if PB-22 is built.

## 1.4 Prerequisites and Dependencies

The following prerequisites and dependencies must be met before a round starts. They are the entry criteria E1 to E10 of PRQ in summary.

- Approval: this plan and PRQ are approved by the Project Manager or the Product Owner with the Assumptions recorded. The thresholds are approved in writing before round two.

- Functional readiness: the functions under test have passed smoke and functional testing, and no functional defect blocks a flow under test.

- Data: the mock data set is loaded and its size is recorded, with N active Education Accounts and A Pending MOEFAS applications. The seed checked on 27 October holds about 10 parents and 6 applications, which is below the Level 1 need, so the Dev Lead extends it to at least 20 parent accounts with children and outstanding charges, 10 staff users over at least 5 schools, at least 200 Pending MOEFAS applications, published MOEFAS and SBFAS schemes with budgets, active Education Accounts for bulk campaigns and students without an Education Account.

- Mock behaviour: the simulated SingPass, the mock payment provider, the Government income lookup, the scan reading and the result email behave in a fixed way, covering success, failure and delay.

- Environment and monitoring: the environment is stable, monitoring records response time, error rate, CPU and memory, and the environment is sized for the load level to be tested.

- Scripts: the scripts are trial run with one virtual user and the test data is parameterised. The Dev Lead provides the API contract and the authentication flow documents for the scripts.

- Decisions: the PM answers Open Questions 11, 12 and 14 of PRQ, which are the definition of a failed operation, the approver of thresholds, and the think time, ramp up and run duration.

# 2 Roles and Responsibilities

The roles and responsibilities for the performance testing activities are as follows.

| Roles | Responsibilities |
| --- | --- |
| QA Lead | Owns this plan and PRQ. Proposes the thresholds and load levels, approves scripts and reports, reports results to the Project Manager and the Product Owner, and raises performance defects. |
| QA Engineers | Build and trial the JMeter scripts, prepare the parameter data, run the tests, collect results and monitoring data, reconcile balances, accounts and applications after each run, and write the Performance Test Report. |
| Dev Lead | Provides and sizes the environment, fixes the mock behaviour, provides the API contract and monitoring access, answers the PRQ questions on jobs, parallel processing, email and the risk tier engine, and leads the analysis of bottlenecks. |
| Dev Team | Extends the seed data, fixes performance defects and supports reruns. |
| Project Manager | Approves this plan, the thresholds and the schedule, decides the definition of a failed operation, and signs off items marked not applicable or deferred. |
| Product Owner | Approves the thresholds with the Project Manager and answers the business questions on expected volumes, cut-off at form closing, behaviour on conflicts and the scope of PB-22, PB-23 and PB-24. |
| Business Analyst | Confirms the business rules used for expected results and updates the functional specifications when a rule changes. |

# 3 Test Strategy

## 3.1 Test Approach & Methodology

Approach. The test is a black box load test generated by Apache JMeter at HTTP level against the API Gateway and the endpoints used by the Admin Portal and the e-Service Portal. Browser rendering is not included. Response time is measured from the request sent by the test tool to the complete response received, as set in PRQ.

Workload model. Each virtual user is one logged in user who repeats its scenario with think time between actions. The share of virtual users per scenario is in Section 3.3. Batch processes are started by script or by the API once the supporting load has reached its sustain phase, and they are timed from the trigger to the final status.

Order of execution. Scripts are first trial run with one virtual user. Then each scenario runs alone, the batch processes run alone for their baseline time, the combined load run follows, and then the stress, volume, endurance and breakpoint runs. Level 1 is run first. Level 2 is run only on an environment sized for it. Two rounds are executed. Round one measures the baseline and finds defects, and round two repeats after fixes. The conclusion rests on round two.

Correctness under load. After each run, balances and counts are checked by reconciliation queries and API reads. The balance falls by exactly the amount paid, no account, application, decision or Reference ID is duplicated, each parent sees only their own family, and each School user sees only their own school. A fast response with a wrong result is a failure.

Data handling. Parameter files give each virtual user its own account. Payment users use different accounts, except for the deliberate pair that pays on one account. The database is restored from the same snapshot before each round, so that N and A are the same in both rounds.

Analysis. Percentiles P95 and P99 are reported per transaction and per interval, and averages are not used for acceptance. A failed operation is provisionally defined as an HTTP server error, a timeout, a connection failure or a failed assertion on the expected result, until the Project Manager approves the definition. A criterion that rests on an unapproved Assumption is recorded as a conditional pass. Every result states the load level reached, and simulated parts are labelled as simulated.

## 3.2 Test Planning

The performance test covers ten business processes, one for each tender requirement. Their scenarios are in PRQ Section 3 and are summarised in Section 3.3 and Section 5 of this plan.

The following business processes will be covered:

1) Education Account creation, activation and closure by the batch job (requirement 1).

2) Individual and bulk top-up of Education Accounts by MOE HQ (requirement 2).

3) Maintenance of schools, classes, students, fee types and fee components, and creation of payable charges (requirement 3).

4) FAS application lists, SBFAS decisions, FAS schemes and the form close job (requirement 4).

5) Entry of paper FAS applications by School users (requirement 5).

6) FAS budget setting, subsidy statistics and budget tracking (requirement 6).

7) Simulated view of the portal as a School user or a parent by MOE HQ support (requirement 7).

8) Parent login, account view, transaction history and update of personal details (requirement 8).

9) Viewing outstanding charges and paying by balance, online or both (requirement 9).

10) Parent FAS application for a family (requirement 10).

## 3.3 Test Scripting and Scenario Preparation

The scripts are grouped into 19 scenarios, 16 user journeys run by virtual users and 3 batch runs. Section 5 describes each one. Each scenario runs alone first with only its own users. The table below shows how the virtual users are shared in the combined Level 1 run of the FAS window, which uses the Level 1 values of PRQ (A-4 and A-20). The batch runs are started on top of this load and are not counted as virtual users.

| S/N | Scenario | Distribution % | VU(s) |
| --- | --- | --- | --- |
| 1 | Parent read journey | 22.2 | 20 |
| 2 | Parent updates personal details | 5.6 | 5 |
| 3 | Parent pays from balance | 5.6 | 5 |
| 4 | Parent pays online, simulated | 5.6 | 5 |
| 5 | Parent pays by combination | 5.6 | 5 |
| 6 | Parent FAS application | 5.6 | 5 |
| 7 | Parent AI assistant, when built | 5.6 | 5 |
| 8 | Staff data maintenance | 11.1 | 10 |
| 9 | HQ individual top-up | 2.2 | 2 |
| 10 | FAS application list and review | 7.8 | 7 |
| 11 | SBFAS decision | 5.5 | 5 |
| 12 | FAS scheme management | 2.2 | 2 |
| 13 | Paper application entry | 5.5 | 5 |
| 14 | Budget and statistics view | 5.5 | 5 |
| 15 | Budget setting | 2.2 | 2 |
| 16 | Simulated view of another user | 2.2 | 2 |
|  | Total | 100.0 | 90 |

Every scenario is a JMeter thread group with its own parameter file, think time and assertions. The table below shows which PRQ scenarios and test types each scenario serves.

| S/N | Scenario | PRQ scenarios and test types |
| --- | --- | --- |
| 1 | Parent read journey | CS-8.1, CS-9.1, CS-9.5, CS-8.4. Load, stress, endurance, volume, breakpoint. |
| 2 | Parent updates personal details | CS-8.2. Load, stress, endurance. |
| 3 | Parent pays from balance | CS-3.3, CS-9.2, CS-2.4, CS-4.6, CS-P.2. Load, stress, endurance, breakpoint. |
| 4 | Parent pays online, simulated | CS-9.3, CS-9.7. Load, stress, endurance. |
| 5 | Parent pays by combination | CS-9.4. Load, stress, endurance. |
| 6 | Parent FAS application | CS-10.1 to CS-10.6. Load, stress, breakpoint with the burst of CS-10.5 and CS-B.2. |
| 7 | Parent AI assistant, when built | CS-8.3, CS-10.7. Load, after the feature is built. |
| 8 | Staff data maintenance | CS-3.1, CS-3.2, CS-3.4, CS-9.6. Load, stress, endurance, volume. |
| 9 | HQ individual top-up | CS-2.1. Load, stress. |
| 10 | FAS application list and review | CS-4.4, CS-2.7. Load, stress, volume. |
| 11 | SBFAS decision | CS-4.5. Load, stress. |
| 12 | FAS scheme management | CS-4.7. Load. |
| 13 | Paper application entry | CS-5.1 to CS-5.6. Load, stress, endurance. |
| 14 | Budget and statistics view | CS-6.1, CS-6.3, CS-6.4. Load, stress, volume. |
| 15 | Budget setting | CS-6.2, CS-6.5. Load. |
| 16 | Simulated view of another user | CS-7.1 to CS-7.3. Load, only if PB-22 is built. |
| 17 | Account creation and closure job | CS-1.1 to CS-1.6, CS-8.4, CS-P.3, CS-V.2. Batch baseline, with load, stress, volume. |
| 18 | Bulk top-up campaign | CS-2.2, CS-2.3, CS-2.5, CS-2.6, CS-P.6, CS-V.4. Batch baseline, with load, stress, volume. |
| 19 | Form close job | CS-4.1 to CS-4.3, CS-P.5, CS-V.5, CS-10.6. Batch baseline, with load, stress, volume. |

## 3.4 Test Execution

The test types are executed in the order of Section 3.1. The values below are proposals of the QA Lead for the open points of PRQ Open Question 14 and need approval. Think time is a constant 5 seconds plus a random 0 to 5 seconds for parents, and a constant 10 seconds plus a random 0 to 10 seconds for staff. A measured run of 15 minutes gives enough samples for P99 on every transaction at Level 1. Peak load uses K equal to 2, which gives 180 virtual users.

In single scenario runs and batch baselines, details of the execution phases are as follows:

- Ramp-up phase: 2 minutes, virtual users added linearly from 0 to the number of the scenario.

- Sustain phase: 5 minutes at the number of virtual users of the scenario. A batch baseline runs once with no other load.

- Ramp-down phase: 1 minute, virtual users reduced linearly to 0.

In the Load Test, combined run of the FAS window at Level 1, details of the execution phases are as follows:

- Ramp-up phase: 2 minutes, 90 virtual users added linearly in the shares of Section 3.3.

- Sustain phase: 15 minutes at 90 virtual users. Each batch process is started after 5 minutes of sustain and the load continues until it reaches its final status.

- Ramp-down phase: 1 minute, virtual users reduced linearly to 0.

In the Stress Test at peak load, details of the execution phases are as follows:

- Ramp-up phase: 4 minutes, 180 virtual users added linearly.

- Sustain phase: 15 minutes at 180 virtual users, with the batch processes started after 5 minutes.

- Ramp-down phase: 2 minutes, virtual users reduced linearly to 0.

In the Volume Test, details of the execution phases are as follows:

- Ramp-up phase: 2 minutes, 90 virtual users added linearly on the enlarged data set of 5 times N and 5 times A.

- Sustain phase: 15 minutes at 90 virtual users. The batch processes also run alone over the enlarged data set.

- Ramp-down phase: 1 minute, virtual users reduced linearly to 0.

In the Endurance Test, details of the execution phases are as follows:

- Ramp-up phase: 5 minutes, 90 virtual users added linearly.

- Sustain phase: 2 hours at 90 virtual users, with results taken in 10 minute intervals.

- Ramp-down phase: 5 minutes, virtual users reduced linearly to 0.

In the Breakpoint Test, details of the execution phases are as follows:

- Ramp-up phase: 4 minutes to peak load of 180 virtual users.

- Sustain phase: after peak load is reached, the load is raised in steps of 45 virtual users, which is 25 percent of peak, every 5 minutes until a peak threshold fails or a failure occurs. The load then returns to 90 virtual users for 10 minutes to check recovery within 5 minutes.

- Ramp-down phase: 2 minutes, virtual users reduced linearly to 0.

- Submission burst of CS-B.2: the load starts at 20 parents per minute and rises by 10 parents per minute every 3 minutes until a request fails or an application is lost or half created.

In the Level 2 runs, only if an environment sized for it is provided, details of the execution phases are as follows:

- Ramp-up phase: 15 minutes to 1,400 staff users and 800 parents at normal load, or to 2,800 and 1,600 at peak load, in the mix of PRQ Section 2.15.

- Sustain phase: 30 minutes for load and stress runs, and 8 hours for the endurance run.

- Ramp-down phase: 10 minutes, virtual users reduced linearly to 0.

Round one runs all planned tests. Round two repeats the combined load run, the stress run and the batch runs after fixes. The endurance and breakpoint runs are repeated in round two only if their round one result failed or a fix affects them. This split is an Assumption to fit the delivery plan.

## 3.5 Test Analysis and Reporting

The Performance Test Report will contain the metrics, charts and analysis below for each run, and will compare round one with round two.

- Response time per transaction: P95, P99 and maximum for the run and for each interval, against the threshold.

- Throughput in transactions per second per scenario.

- Error rate per transaction, with the list of error types and the working definition of a failed operation.

- Active virtual users plotted against response time and against throughput over time.

- CPU and memory of each service, the database server and the load generator over time.

- Database indicators: connections, lock waits and slow queries.

- Batch time: time from trigger to final status for each batch run, round one against round two, against the windows T, T2 and T4.

- Correctness: results of the reconciliation of balances, accounts, applications, decisions and Reference IDs, and of the isolation checks.

- Endurance drift: P95 and memory of the last interval against the first interval.

- Result per criterion as pass, conditional pass or fail, the load level reached, the parts that are simulated, and the remaining Assumptions with their impact.

## 3.6 Acceptance Criteria

The acceptance criteria are the thresholds of PRQ Section 2.6, which are the same at Level 1 and Level 2. Every value is an Assumption until the Project Manager or the Product Owner approves it. Operations are listed with their requirement and load.

| S/N | Type of transaction/report | Exit Criteria (Normal Load) | Exit Criteria (Peak Load) | Applicable |
| --- | --- | --- | --- | --- |
| 1 | Account creation and closure job. Requirement 1. Load: N records, job alone. Source: X1.1, X1.2, XS.3. | Completes within 10 minutes. 0 missing, 0 duplicated | Completes within 10 minutes with parents at peak load. 0 missing, 0 duplicated | Yes |
| 2 | Interactive staff operations. Requirement 3. Load: 10 staff users. Source: X3.1, XS.1. | P95 3 seconds, P99 5 seconds, errors at most 1 percent | P95 5 seconds, P99 8 seconds, errors at most 2 percent | Yes |
| 3 | Bulk charge creation. Requirement 3. Load: N students with 5 staff users working. Source: X3.2. | Completes within 10 minutes. Applies only if bulk charge creation is confirmed | Not tested at peak. Tested at volume, see XV.3 | Only if bulk charge creation is confirmed |
| 4 | Simulated SingPass login. Requirement 8. Load: 20 parents. Source: X8.1, XS.1. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Yes |
| 5 | View account and balance. Requirement 8. Load: 20 parents. Source: X8.1, XS.1. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Yes |
| 6 | View transaction history. Requirement 8. Load: 20 parents. Source: X8.1, XS.1. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Yes |
| 7 | Update personal details. Requirement 8. Load: 5 parents updating with 20 reading. Source: X8.1b, XS.1. | P95 3 seconds, P99 5 seconds, errors at most 1 percent | P95 5 seconds, P99 8 seconds, errors at most 2 percent | Yes |
| 8 | AI assistant answer. Requirement 8. Load: 5 conversations. Source: X8.3. | P95 10 seconds once built. Assumption | Not set. Open | Yes, once the feature is built |
| 9 | View outstanding charges. Requirement 9. Load: 20 parents. Source: X9.1, XS.1. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Yes |
| 10 | Pay from balance. Requirements 3 and 9. Load: 5 on different accounts and 2 on one account. Source: X9.1b, X9.2, XS.2. | P95 3 seconds, P99 5 seconds, errors at most 1 percent. Balance falls by exactly the amount paid | P95 5 seconds, P99 8 seconds, errors at most 2 percent. Balance falls by exactly the amount paid | Yes |
| 11 | Pay online, simulated. Requirement 9. Load: 5 payments. Source: X9.1b, XS.2. | P95 3 seconds, P99 5 seconds, errors at most 1 percent | P95 5 seconds, P99 8 seconds, errors at most 2 percent. 0 lost or duplicated | Yes |
| 12 | Pay by combination. Requirement 9. Load: 5 payments. Source: X9.1b, X9.3, XS.2. | P95 3 seconds, P99 5 seconds, errors at most 1 percent. Balance part plus online part equals the fee | P95 5 seconds, P99 8 seconds, errors at most 2 percent. Balance part plus online part equals the fee | Yes |
| 13 | Full parent journey. Requirements 8 and 9. Load: 20 parents. Source: X9.5, XS.2. | Each step meets its own threshold. 0 payments lost or duplicated | Each step meets its peak threshold. 0 payments lost or duplicated | Yes |
| 14 | Individual top-up, reads. Requirement 2. Load: 2 HQ users. Source: X2.1, XS.7. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Yes |
| 15 | Individual top-up, confirmation. Requirement 2. Load: 2 HQ users. Source: X2.1b, XS.7. | P95 3 seconds, P99 5 seconds, errors at most 1 percent | P95 5 seconds, P99 8 seconds, errors at most 2 percent | Yes |
| 16 | Bulk campaign run. Requirement 2. Load: N accounts, run alone. Source: X2.2, X2.3, XS.9. | Completes within 10 minutes. Reconciliation matches in 100 percent, 0 duplicated | Completes within 10 minutes with parents at peak load. Reconciliation matches in 100 percent | Yes |
| 17 | FAS application lists, filters and drawer. Requirement 4. Load: 2 HQ and 5 School users. Source: X4.1, XS.7. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Yes |
| 18 | SBFAS decision, scheme steps and publish. Requirement 4. Load: 5 School users. Source: X4.1b, XS.7. | P95 3 seconds, P99 5 seconds, errors at most 1 percent | P95 5 seconds, P99 8 seconds, errors at most 2 percent | Yes |
| 19 | Form close job. Requirement 4. Load: A applications, job alone. Source: X4.2, X4.3, XS.8. | Completes within 10 minutes, emails excluded when sent asynchronously. Ranks and decisions correct in 100 percent | Completes within 10 minutes with parents and School users at peak load. Ranks and decisions correct in 100 percent | Yes |
| 20 | Paper application, list and review screens. Requirement 5. Load: 5 School users. Source: X5.1, XS.7. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Yes |
| 21 | Paper application, save draft and submit. Requirement 5. Load: 5 School users. Source: X5.1b, XS.7. | P95 3 seconds, P99 5 seconds, errors at most 1 percent | P95 5 seconds, P99 8 seconds, errors at most 2 percent | Yes |
| 22 | Upload and read. Requirement 5. Load: 5 uploads at the maximum size. Source: X5.2. | P95 10 seconds, P99 15 seconds, errors at most 1 percent | P95 15 seconds, P99 25 seconds, errors at most 2 percent | Yes |
| 23 | Budget and statistics, reads. Requirement 6. Load: 1 HQ and 4 School users. Source: X6.1, XS.7. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Yes |
| 24 | Setting a budget. Requirement 6. Load: 1 HQ and 1 School user. Source: X6.1b, XS.7. | P95 3 seconds, P99 5 seconds, errors at most 1 percent | P95 5 seconds, P99 8 seconds, errors at most 2 percent | Yes |
| 25 | Simulated view of another user. Requirement 7. Load: 2 support users. Source: X7.1, XS.7. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Only if PB-22 is built |
| 26 | FAS application, page and step loads and My applications. Requirement 10. Load: 5 parents with 20 reading. Source: X10.1, XS.7. | P95 2 seconds, P99 4 seconds, errors at most 1 percent | P95 3 seconds, P99 6 seconds, errors at most 2 percent | Yes |
| 27 | FAS application, Continue, Back, Save draft and Submit. Requirement 10. Load: 5 parents with 20 reading. Source: X10.1b, XS.7. | P95 3 seconds, P99 5 seconds, errors at most 1 percent | P95 5 seconds, P99 8 seconds, errors at most 2 percent | Yes |
| 28 | AI prefill. Requirement 10. Load: 5 requests. Source: X10.7. | P95 10 seconds once built. Assumption | Not set. Open | Yes, once the feature is built |

Endurance criteria are XE.1 to XE.4, volume criteria are XV.1 to XV.5, the breakpoint criteria are XB.1 and XB.2, and recovery after overload is XS.6. The common exit criteria C1 to C8 apply to the whole test. A requirement passes when its criteria are met at normal and peak load, the totals reconcile with no double charge, and no Critical or High performance defect is open.

# 4 Test Environment

## 4.1 Performance Test Environment

Performance testing will be performed in the local test environment of the Dev team. The system is started with the local runner of the Dev team on one dedicated machine. SQL Server, RabbitMQ and Redis run in Docker containers, the backend microservices run behind the API Gateway, and the Admin Portal and the Parent e-Service run as front ends. The data is the mock data set of the Dev team. SingPass is simulated by MockPass, and the payment provider, the Government income lookup and the scan reading are simulated.

- Admin Portal: http://localhost:5173

- Parent e-Service: http://localhost:5174

- API Gateway with Swagger: http://localhost:5273/swagger

- MockPass, the simulated SingPass: http://localhost:5001

- RabbitMQ management: http://localhost:15672

One machine limits the test to Level 1. A load generator on the same machine competes for CPU and memory with the system under test, so JMeter is run on a second machine on the same network where possible. If this is not possible, the report records the CPU and memory of the load generator and states that the results are indicative. Level 2 needs an environment sized like the target deployment, see PRQ entry criterion E8 and Open Question 17.

## 4.2 Test Tools

Apache JMeter will be used to conduct the performance test. The training project of the team already holds a JMeter 5.6.3 test plan, so version 5.6.3 or later is proposed. Hardware requirements depend on the number of virtual users, the script complexity and the test duration. The table below gives the proposed minimum for the load generator for 180 virtual users and is confirmed against the machine that is used.

| Items | Specifications |
| --- | --- |
| Processor | 4 cores minimum, 8 cores recommended |
| Memory | 8 GB free minimum with a JMeter heap of 4 GB, 16 GB recommended |
| Operating System | Windows 10 or 11, 64 bit |
| Hard Disk space | 20 GB free for result files, logs and parameter files |
| Software | Apache JMeter 5.6.3 or later with Java 17 |

Docker container statistics, the Windows Performance Monitor of the host and the SQL Server dynamic management views will be used to collect key infrastructure and application metrics during the test, and the RabbitMQ management page will be used for queue metrics. The Dev Lead confirms the monitoring access as entry criterion E4. The following items should be monitored:

| Component / Server | Metric Category | Metric / Counter |
| --- | --- | --- |
| API Gateway and backend services | CPU / Processor | CPU utilisation |
| API Gateway and backend services | Memory | Memory usage, restarts of a service |
| API Gateway and backend services | Application | Request rate and error count |
| SQL Server | CPU and memory | CPU utilisation, memory usage |
| SQL Server | Database / Storage | Connections, lock waits, deadlocks, slow queries |
| RabbitMQ | Messaging | Queue length, message rate, unacknowledged messages |
| MockPass and mock payment provider | Network / Integration | Latency and error rate |
| Load generator | CPU, memory, network | CPU utilisation, JMeter heap, network throughput |

## 4.3 Test Schedule

Performance testing will be performed according to the agreed test schedule and approved test environment availability. The dates below are proposals that fit the delivery plan, which ends on 2026-10-31, and depend on the entry criteria. If the approval of this plan or the extended data set is not ready on 2026-10-28, the schedule moves day by day and the report states the round reached.

2026-10-28 to 2026-10-31

- 2026-10-28: approval of this plan, extension of the data set, building and trial of the scripts.

- 2026-10-29: round one, single scenario runs, batch baselines, combined load run, stress run and volume run.

- 2026-10-30: round one, endurance run and breakpoint run, analysis, defects raised, thresholds sent for approval.

- 2026-10-31: round two, repeat of the combined load run, stress run and batch runs after fixes, and the Performance Test Report.

# 5 Test Case Details

This section documents each performance test scenario. The second column of the first row names the PRQ scenarios that the scenario serves. Steps are user actions, and the transaction type is the kind of operation that is measured.

## 5.1 Scenario 1: Parent Read Journey

| Action | Type of transaction |
| --- | --- |
| Parent Read Journey | PRQ scenarios: CS-8.1, CS-9.1, CS-9.5 |
| Log in through the simulated SingPass | Login |
| View the profile and balance of a child | Read |
| View the transaction history | Read |
| View outstanding charges | Read |

## 5.2 Scenario 2: Parent Updates Personal Details

| Action | Type of transaction |
| --- | --- |
| Parent Updates Personal Details | PRQ scenarios: CS-8.2 |
| Log in through the simulated SingPass | Login |
| Open the personal details page | Read |
| Change the phone number or the address and save | Write |
| View the saved details | Read |

## 5.3 Scenario 3: Parent Pays From Balance

| Action | Type of transaction |
| --- | --- |
| Parent Pays From Balance | PRQ scenarios: CS-3.3, CS-9.2, CS-2.4, CS-4.6 |
| Log in through the simulated SingPass | Login |
| View outstanding charges | Read |
| Select an eligible charge and pay from the Education Account balance | Payment |
| View the new balance and the transaction | Read |
| Same account variant: two virtual users pay on one account at the same time | Payment |

## 5.4 Scenario 4: Parent Pays Online, Simulated

| Action | Type of transaction |
| --- | --- |
| Parent Pays Online, Simulated | PRQ scenarios: CS-9.3, CS-9.7 |
| Log in through the simulated SingPass | Login |
| View outstanding charges | Read |
| Select online payment and complete it with the mock payment provider | Payment, simulated |
| View the confirmation and the updated charge status | Read |

## 5.5 Scenario 5: Parent Pays By Combination

| Action | Type of transaction |
| --- | --- |
| Parent Pays By Combination | PRQ scenarios: CS-9.4 |
| Log in through the simulated SingPass | Login |
| View outstanding charges | Read |
| Enter the part from balance and the part online, confirm and complete | Payment, simulated online part |
| View the confirmation and check that the two parts equal the fee | Read |

## 5.6 Scenario 6: Parent FAS Application

| Action | Type of transaction |
| --- | --- |
| Parent FAS Application | PRQ scenarios: CS-10.1 to CS-10.6 |
| Log in through the simulated SingPass | Login |
| Open Financial assistance and start a new application or resume a draft | Read |
| Step 1: select the children | Write, draft saved |
| Step 2: confirm household and income, with income fetched from simulated Government records | Write, draft saved |
| Step 3: add documents of up to 5 MB each | Upload |
| Step 4: enter the context | Write, draft saved |
| Step 5: review, confirm and submit | Write |
| Open My applications | Read |

## 5.7 Scenario 7: Parent AI Assistant, When Built

| Action | Type of transaction |
| --- | --- |
| Parent AI Assistant, When Built | PRQ scenarios: CS-8.3, CS-10.7 |
| Log in through the simulated SingPass | Login |
| Ask a question about the portal | AI request |
| Answer the follow up question of the assistant | AI request |
| Request a prefilled draft application | AI request |

## 5.8 Scenario 8: Staff Data Maintenance

| Action | Type of transaction |
| --- | --- |
| Staff Data Maintenance | PRQ scenarios: CS-3.1, CS-3.2, CS-3.4, CS-9.6 |
| Log in as an HQ or School user | Login |
| Search schools, classes or students | Search |
| Open and update a class or a student record | Write |
| Maintain a fee type or a fee component and create a payable charge | Write |

## 5.9 Scenario 9: HQ Individual Top-Up

| Action | Type of transaction |
| --- | --- |
| HQ Individual Top-Up | PRQ scenarios: CS-2.1 |
| Log in as an HQ user | Login |
| Search the account holder by account number or NRIC | Search |
| Verify the status and the balance | Read |
| Enter the amount and confirm the top-up | Write |
| Open Top-Up History | Read |

## 5.10 Scenario 10: FAS Application List And Review

| Action | Type of transaction |
| --- | --- |
| FAS Application List And Review | PRQ scenarios: CS-4.4, CS-2.7 |
| Log in as an HQ or School user | Login |
| Open the list, apply filters and tabs | Read |
| Open the application drawer | Read |
| Export the list | Export |

## 5.11 Scenario 11: SBFAS Decision

| Action | Type of transaction |
| --- | --- |
| SBFAS Decision | PRQ scenarios: CS-4.5 |
| Log in as a School Admin | Login |
| Open a Pending SBFAS application | Read |
| Approve with a tier or reject with reason and comment | Write |
| View the updated status | Read |

## 5.12 Scenario 12: FAS Scheme Management

| Action | Type of transaction |
| --- | --- |
| FAS Scheme Management | PRQ scenarios: CS-4.7 |
| Log in as an HQ user or a School Admin | Login |
| Create a scheme through the wizard and save | Write |
| Review and publish the scheme | Write |
| Add a fee component to a published scheme | Write |

## 5.13 Scenario 13: Paper Application Entry

| Action | Type of transaction |
| --- | --- |
| Paper Application Entry | PRQ scenarios: CS-5.1 to CS-5.6 |
| Log in as a School user | Login |
| Upload scans of up to 5 files of 10 MB and start Upload and read, which is simulated | Upload |
| Enter or confirm the NRIC of the applicant and each child, with profile and income lookup simulated | Read |
| Complete the relationship, family members, context and confirmations | Write |
| Save the draft | Write |
| Review and submit | Write |

## 5.14 Scenario 14: Budget And Statistics View

| Action | Type of transaction |
| --- | --- |
| Budget And Statistics View | PRQ scenarios: CS-6.1, CS-6.3, CS-6.4 |
| Log in as an HQ or School user | Login |
| View the configured budget | Read |
| View the subsidy statistics and the total granted | Read |
| View the usage and the remaining budget | Read |

## 5.15 Scenario 15: Budget Setting

| Action | Type of transaction |
| --- | --- |
| Budget Setting | PRQ scenarios: CS-6.2, CS-6.5 |
| Log in as an HQ or School user | Login |
| Open the budget of the scheme | Read |
| Set or change the amount and save | Write |
| View the saved budget | Read |

## 5.16 Scenario 16: Simulated View Of Another User

| Action | Type of transaction |
| --- | --- |
| Simulated View Of Another User | PRQ scenarios: CS-7.1 to CS-7.3 |
| Log in as an HQ support user | Login |
| Select a School user or a parent | Search |
| Open the simulated view and browse its screens | Read |
| End the simulated view, which is written to the audit log | Write |

## 5.17 Scenario 17: Account Creation And Closure Job

| Action | Type of transaction |
| --- | --- |
| Account Creation And Closure Job | PRQ scenarios: CS-1.1 to CS-1.6, CS-8.4, CS-P.3, CS-V.2 |
| Start the job over the mock data set by schedule or by manual trigger | Batch trigger |
| Monitor the job until the final status | Batch monitor |
| Reconcile the accounts created or closed against the eligible records, including balance 0 and the CPF transfer for closures | Reconciliation |
| Run the job again and check that no duplicate is created | Batch trigger |

## 5.18 Scenario 18: Bulk Top-Up Campaign

| Action | Type of transaction |
| --- | --- |
| Bulk Top-Up Campaign | PRQ scenarios: CS-2.2, CS-2.3, CS-2.5, CS-2.6, CS-P.6, CS-V.4 |
| Select a campaign with its criteria and preview the eligible accounts | Read |
| Run Campaign, and request it again to check that only one batch runs | Batch trigger |
| Monitor the batch until the final status | Batch monitor |
| Reconcile credited accounts, Reference IDs and Total Spending | Reconciliation |
| Export the batch items as CSV | Export |

## 5.19 Scenario 19: Form Close Job

| Action | Type of transaction |
| --- | --- |
| Form Close Job | PRQ scenarios: CS-4.1 to CS-4.3, CS-P.5, CS-V.5, CS-10.6 |
| Prepare A applications in Pending status and a scheme with a closing date | Data preparation |
| Start the job by the schedule or by Close form now | Batch trigger |
| Monitor the job until the final status | Batch monitor |
| Reconcile ranks, decisions, subsidies and result emails | Reconciliation |
| Start the job again and check that no second decision is made | Batch trigger |

# 6 Test Deliverables

The following deliverables are expected as part of the performance test effort.

1. Performance Test Plan

2. Performance Test Report

3. JMeter scripts and parameter data files

4. Raw result files, monitoring exports and reconciliation evidence for each run

5. Performance defect reports