TEST PLAN

| Project | MOE Education Account and Financial Assistance Platform |
| --- | --- |
| Tender Documents |  |
| Version | Draft 1 |
| Date | 19 Aug 2026 |

# Revision History

| Version | Effective date | Summary of changes | Author |
| --- | --- | --- | --- |
| 1.0 | 12 October 2026 | First version for client review | QA lead |

# Acceptance and Approval

| Name | Organisation | Designation | Signature | Date |
| --- | --- | --- | --- | --- |
| Josh | Project team | QA lead |  |  |
| Development lead | Project team | Development lead |  |  |
| Client representative | MOE | Client |  |  |

Signatures are collected at the Monday session.

Contents

Revision History	2

Acceptance and Approval	2

1 Introduction	4

1.1 Purpose and delivery structure	4

1.2 Background	4

1.3 Definitions, acronyms and abbreviations	4

1.4 Scope	5

1.5 Prerequisites and dependencies	6

1.6 References	6

2 Roles and Responsibilities	6

2.1 Ownership matrix	6

2.2 Contact paths	7

3 Test Strategy	7

3.1 Approach and techniques	7

3.2 Test levels	7

3.2.1 Unit	7

3.2.2 API and integration	7

3.2.3 System (SIT)	7

3.2.4 Acceptance (UAT)	8

3.3 Test types	8

3.4 Coverage expectations	8

3.5 Entry, exit, suspension and resumption criteria	8

3.6 Reporting and defect handling	9

3.7 Acceptance criteria	9

3.8 Security testing	9

3.9 Performance testing	10

4 Test Environment	11

4.1 Environments and tools	11

4.2 Test data	11

4.3 Test schedule and milestones	11

5 Risks and Open Rules	12

6 Test Deliverables	13

7 Change Control	13

Appendix A: Requirement Traceability	14

Appendix B: Client Answer Log	14

# 1 Introduction

## 1.1 Purpose and delivery structure

| Item | Detail |
| --- | --- |
| Client | MOE (Ministry of Education), Singapore |
| Release and phase | Sprint 1 to Sprint 3, 12 October to 3 November 2026 |
| Document | Test plan, version 1.0, draft for client review |
| Prepared by | QA (quality assurance) team: four testers, led by Josh |
| Status | For review at the Monday client session. Sprint 1 scope stays a candidate until the team selects it. |

This plan says how the QA (quality assurance) team will test the platform, who does what, and what we need before testing can start.

Items marked candidate or proposal are ours. Everything else restates your requirements or an agreed way of working.

It is a working document. We update it each sprint and record every change in section 7.

It does not commit the team to a scope. Sprint 1 scope is still a candidate. The plan describes the approach for the whole project, and marks the parts that depend on decisions still open.

The project runs as three one-week sprints. Each sprint ends with a review, and the final assessment is on 3 November.

| Sprint | Window | Focus |
| --- | --- | --- |
| Sprint 1 | 12 to 16 October | Accounts and parent account view (candidate) |
| Sprint 2 | 19 to 22 October | Funding, fees and payments (candidate) |
| Sprint 3 | 26 to 30 October | Financial assistance (candidate) |
| Acceptance testing | 2 November | Acceptance testing with you |
| Final assessment | 3 November | Project review with judges |

QA joins planning, agrees acceptance criteria with the BA (business analyst) team and Dev (the development team) before build starts, tests each increment, reports results, and verifies fixes.

Our working agreements:

- No story starts without agreed acceptance criteria.

- Every story gets at least one negative case.

- Every test run records the build, the environment, the data used, and the result.

- Anything not tested is listed in the sprint summary, not left silent.

## 1.2 Background

The platform manages education accounts for Singaporean students, school fees and payments, and financial assistance schemes. It has two portals: an Admin Portal for MOE headquarters users and school users, and an e-Service Portal for parents and guardians. Three human roles are confirmed: HQ user, school user and parent. Students are records and beneficiaries of the platform, not users with logins.

## 1.3 Definitions, acronyms and abbreviations

| Term | Meaning |
| --- | --- |
| AI | Artificial intelligence. In this project, the risk model and the chatbot. |
| API | Application Programming Interface. The way one system calls another. |
| BA | Business analyst. Your main contact for requirement questions. |
| Dev | The development team, about ten people plus the development lead. |
| FAS | Financial Assistance Scheme. |
| MOE | Ministry of Education, Singapore. |
| MOEFAS | MOE Financial Assistance Scheme. The nationwide scheme, granted automatically when eligibility is met. |
| PB | Product backlog item. The BA team’s numbering for candidate work. |
| PO | Product owner. Part of the BA team. |
| QA | Quality assurance. The testing team, four people including the lead. |
| R1 to R10 | The ten functions in your original requirements workbook. |
| SBFAS | School-Based Financial Assistance Scheme. Configured by each school, including amounts. |
| SIT | System Integration Testing. Testing whole flows across components. |
| UAT | User Acceptance Testing. Your team testing the system against business needs. |

## 1.4 Scope

In scope for the project: accounts, fees and charges, financial assistance, payments, access and permissions, budgets and reporting, view simulation, and the two AI features. These cover R1 to R10.

Sprint 1 candidate: two proposals are on the table. Neither is committed.

| Source | Candidate |
| --- | --- |
| BA backlog | PB-01 to PB-07: mock data setup, simulated parent login, automatic account creation, parent and child linking, account profile view, account closure logic, and transaction history view. |
| QA draft | A school user creates a charge, the linked parent sees it, and another family is denied access. |

Out of scope for the prototype:

- Real Singpass, real income provider, and real payment gateway connections.

- Production data of any kind.

- Security certification and penetration testing.

- Load and performance testing.

- Migration of existing records. There is no migration in this project.

Automation, security testing, and performance testing are optional sections of this plan. Section 3.3 says who owns each and when it applies.

## 1.5 Prerequisites and dependencies

Assumptions

- The prototype may use mock citizen and student data, and simulated Singpass, income, and payment services. Please confirm this on Monday.

- Test accounts and seed data can be prepared by QA from agreed examples.

- You are available on Friday 16 October for the demo and clarification questions.

Constraints

- Each sprint has about four working days after ceremonies and other sessions.

- The QA team has four people. One tester per product area, with the lead covering permissions and the money path.

- External integrations are not available in this project. We test against mocks, and we label every mocked part in our results.

Dependencies

| Dependency | Owner | Needed by |
| --- | --- | --- |
| Agreed acceptance criteria for selected stories | BA and QA | Before build starts |
| Answers to the open rules in section 5 | Client, through the BA team | Before we finalise expected outcomes |
| Testable build in a shared environment | Dev | Wednesday of each sprint |
| Seed data set: families, accounts, charges | QA, from agreed examples | Before execution |
| Board, repository, and defect register details | Dev and BA | Sprint 1, week 1 |

## 1.6 References

| Reference | What it provides |
| --- | --- |
| Your original requirements workbook | The ten functions, R1 to R10, and the two AI features. Treated as the wording source for test cases. |
| The discovery document from our first session | The clarifications relayed during the client discussion, and the open questions Q01 to Q20. |
| The BA product backlog | Sprint 1 candidates PB-01 to PB-07, and the requirement coverage sheet. |
| The system map and draft test approach | Candidate journeys, candidate checks and the requirement map. |
| The Singpass developer reference | What the identity documentation offers, and what it does not confirm about access. |
| Our project status log and information log | Dated decisions, and a record of every claim with its source and standing. |

# 2 Roles and Responsibilities

## 2.1 Ownership matrix

| Activity | QA | Dev | BA and PO | Client |
| --- | --- | --- | --- | --- |
| Acceptance criteria | Agree | Agree | Own | Informed |
| Unit and smoke tests | Support | Own | Informed | Not involved |
| System testing | Own | Fix defects | Clarify rules | Informed |
| Test data | Own | Support | Support | Confirm examples |
| Defect triage | Own | Own fixes | Own rule questions | Not involved |
| Acceptance testing | Support | Fix defects | Support | Own |
| Sprint summary and sign-off | Own | Review | Review | Approve |

## 2.2 Contact paths

- Test questions and results: QA lead, who is the single point of contact for testing.

- Build, environment, and technical blockers: development lead.

- Requirement questions and rule clarifications: BA team, who bring them to you.

# 3 Test Strategy

## 3.1 Approach and techniques

We derive cases from the requirements, then prioritise by risk. Risk is likelihood times impact.

| Technique | Where we use it |
| --- | --- |
| Boundary value analysis | Dates and amounts, such as the account age rules, income band edges, and payment amounts. |
| Equivalence partitioning | Input classes, such as valid and invalid login roles, and eligible and ineligible families. |
| Decision tables | Rule combinations, such as eligibility criteria and scheme rules. |
| State transitions | Lifecycles, such as account status and application status. |
| Negative testing | Every story. Wrong role, wrong family, wrong amount, repeated action. |

Highest-risk areas, and where we spend the most effort:

- Money paths: charges, subsidies, payments, and balances.

- Permissions and data isolation: one family must never see another family’s data.

- Account lifecycle dates: creation at age 7 and closure at the agreed age rule.

- Anything the AI features can read or change.

We trace every case to a requirement ID, so you can see which requirement a result belongs to. Appendix A shows the mapping.

## 3.2 Test levels

### 3.2.1 Unit

- What it checks: single functions inside the code.

- Coverage: the calculations and rules that unit tests can reach.

- Evidence: the reported figure in the sprint summary.

- Owner: Dev.

### 3.2.2 API and integration

- What it checks: service calls, data exchange, and permission boundaries.

- Coverage: every selected endpoint, plus its permission boundary.

- Evidence: the count of endpoints checked, with a result for each.

- Owner: Dev, with QA checks.

### 3.2.3 System (SIT)

- What it checks: whole flows across components, using the real screens and APIs together.

- Coverage: every selected journey, including its failure paths.

- Evidence: cases passed against cases planned, tied to the build identifier.

- Owner: QA.

### 3.2.4 Acceptance (UAT)

- What it checks: business acceptance of the platform.

- Coverage: the flows you choose, tested by risk rather than exhaustively.

- Evidence: the signed acceptance record and the defect position at sign-off.

- Owner: Client, supported by BA and QA.

## 3.3 Test types

| Type | Applies here | Owner |
| --- | --- | --- |
| Functional | Required. Every selected story. | QA |
| Smoke | Required. A short check that a new build is stable enough to test. | QA with Dev |
| Regression | Required. Re-check earlier features after each change. | QA |
| Exploratory | Required. Time-boxed investigation beyond the written cases. | QA |
| Compatibility and accessibility | Light checks on the agreed browsers. Not a certification. | QA |
| Automation | Optional. Unit tests are the first candidate. | Dev, with QA input |
| Security | Optional. Specialist team. We record that it is out of our scope, and we do not certify it. | Specialist team |
| Performance | Optional. Specialist team. | Specialist team |

## 3.4 Coverage expectations

| Level | Target | How we report it |
| --- | --- | --- |
| Unit | Dev-owned. We ask for the figure and record it in the sprint summary. | Reported by Dev |
| API and integration | Every selected endpoint, plus its permission boundary. | Count of endpoints checked |
| System (SIT) | Every selected journey, including its failure paths. | Cases passed against cases planned |
| Acceptance (UAT) | The flows you choose. We test by risk, not everything. | Cases passed against cases planned |

We do not promise one hundred percent coverage of every feature. We promise that the highest-risk paths are covered, that every selected story has a negative case, and that anything left untested is written down.

We expect Dev to report unit coverage each sprint. If the figure is not available, the summary says so instead of estimating.

## 3.5 Entry, exit, suspension and resumption criteria

Entry criteria

| Level | Entry criteria |
| --- | --- |
| System (SIT) | Acceptance criteria agreed. Build deployed and smoke-passed. Environment ready. Test accounts and seed data in place. Requirements stable for the sprint. |
| Acceptance (UAT) | Sprint scope complete and system-tested. Configuration data loaded from the agreed table. BA training session held. Your testers and their access confirmed. Known limitations and mocked parts documented. |

Exit criteria

| Level | Exit criteria |
| --- | --- |
| System (SIT) | All planned cases executed. No open severity 1 or 2 defects. Regression passed. Coverage reported, including gaps. Residual risks written down. |
| Acceptance (UAT) | Agreed acceptance cases executed. No open severity 1 defects. Open lower-severity defects accepted by you in writing. Sign-off recorded. |

Suspension criteria. We pause testing when the build is too unstable or the environment is down. We also pause when a blocking defect, a missing dependency, or a high defect rate makes further execution wasteful.

Resumption criteria. Testing resumes when the blocker is fixed, a stable build is deployed, and the environment and data are available again. QA confirms the fix before full execution resumes.

## 3.6 Reporting and defect handling

One register holds every defect. We record severity from S1 to S4, where S1 blocks the flow and S4 is cosmetic. Triage runs each morning with Dev and the BA team, so rule questions and code fixes move at the same time. QA verifies each fix before closure, and closure needs evidence: a retest result or a screenshot. Severity, ownership, and status live in the register, not in chat.

Results are reported in the sprint summary before each review. The summary states what passed, what failed, what was not tested, and which parts are mocked.

## 3.7 Acceptance criteria

Acceptance criteria are agreed for each story before build starts, and every story carries at least one negative case.

For acceptance testing to pass, these conditions must hold:

- The agreed acceptance cases have been executed.

- No severity 1 defect is open.

- Any open lower-severity defect is accepted by you in writing.

- Known limitations and mocked integrations are documented and accepted.

## 3.8 Security testing

We check security at application level for requirements R1, R3, R8 and R9, in the test environment with mock data. This section is an overview. The requirements, threats and exit criteria are in the document Security requirements and exit criteria, SEC-MOE-FINANCE-001. These checks are not a security certification and not a penetration test.

We check six areas:

| Area | What we check | Applies to |
| --- | --- | --- |
| Sign in and sessions | Wrong credentials are rejected. No page or function is available without a login. A session ends on sign out and after an idle time. | R3, R8, R9 |
| Permissions and data isolation | A user can do only what the role allows. A school user sees only their own school. A parent sees only their own children. | R1, R3, R8, R9 |
| Requests and API calls | Missing, wrong or expired tokens are rejected. Changing an identifier gives no access to another family. Responses carry no data the user may not see. | R3, R8, R9 |
| Input handling | Invalid, out of range and oversized values are rejected. Script or query text typed into a field is treated as plain text and never run. A user cannot change a payment amount. | R3, R8, R9 |
| Records and sensitive data | Automatic actions, fee changes and payments leave a record. Date of birth, citizenship, contact details and balances do not appear in logs or error messages. | R1, R3, R8, R9 |
| AI assistant | The assistant answers questions about portal functions only. It does not reveal data of another family, and typed instructions cannot make it ignore its rules. Checked when the feature is built. | R8 |

Not covered: the real Singpass and the real AD sign in, because the prototype simulates them. File upload is not covered, because it belongs to R5. Penetration testing and certification stay out of scope.

How we judge it: no user sees data of another family or another school, every refused request gives the correct outcome, and no Critical or High severity security defect is open. The values and rules in the detailed document are our proposals. Where a criterion depends on a proposal you have not approved, we record the result as a conditional pass.

What we need: the permission matrix for each role, which is already an open rule in section 5, mock accounts for each role, including two schools and two parents with different children, and the rules for the fields that users can enter.

When: security checks run in the sprint where each feature is delivered. We propose one consolidated pass before acceptance testing on 2 November.

## 3.9 Performance testing

We measure performance for requirements R1 to R10 on the prototype, with mock data and simulated login, payment, scan reading and income lookup. The results show how the prototype behaves. They do not size a production system. This section is an overview. The requirements, scenarios and exit criteria are in the document Performance requirements and exit criteria, PRQ-MOE-FINANCE-001.

What we measure: the response time of each user operation, reported as P95 and P99, where P95 means that 95 percent of operations finish within the stated time and averages are not used. We also measure the error rate during each run, and the completion time of the automatic account creation and closure job of R1 over the full mock data set.

We also check that results stay correct under load. The balance falls by exactly the amount paid, no payment is charged twice, and each parent sees only their own family.

We run five types of test:

| Type | Question it answers |
| --- | --- |
| Load | Do we meet the criteria at normal load? |
| Stress | Do we still meet them at peak load? |
| Endurance | Does the system stay steady over a longer run? |
| Volume | Does it still work with far more data? |
| Breakpoint | Where does the system fail, and how? |

Scalability testing is not applicable, because no source describes a deployment with more than one server.

Values: the tender and the backlog state no performance values. The values in the detailed document are our proposals. For example, normal load is 10 staff users and 20 parents at the same time, peak load is twice that, P95 is 2 to 3 seconds for normal operations, and the account job finishes within 10 minutes. Each value needs your approval before the second round of testing.

Rounds: we run two rounds. The first round sets the baseline and finds defects. The second round repeats after fixes, and the conclusion rests on the second round.

How we judge it: a requirement passes when its thresholds are met at normal and peak load, the totals reconcile with no double charge, and no Critical or High performance defect is open. Criteria that rest on a value you have not approved are recorded as a conditional pass.

What we need: mock data loaded with its size recorded, simulated login and payment fixed in behaviour, a stable environment that records response time, errors, CPU and memory, and approved thresholds.

When: tests run when the related features are built. Following the candidate sprints in Appendix A, we propose the account job in Sprint 1 and payments in Sprint 2, with a consolidated round before acceptance testing.

# 4 Test Environment

## 4.1 Environments and tools

| Item | Status | Owner | Due |
| --- | --- | --- | --- |
| Sprint build environment | Not yet confirmed | Dev | Wednesday 14 October |
| Demo environment for Friday | Not yet confirmed | Dev | Thursday 15 October |
| Board and defect register | Please confirm whether it is your tool or ours | BA and Dev | Monday 12 October |
| Browser checks | Manual, on the agreed browsers | QA | Sprint 1 |
| API checks | Manual calls. A tool is optional and not chosen yet. | QA | Sprint 1 |
| Build pipeline | Dev-owned and already running | Dev | In place |

Environment readiness is reported as ready, conditionally ready, or not ready. Testing starts on a ready build.

## 4.2 Test data

We test with synthetic data only. No real personal or financial records.

The seed set covers these cases:

| Case | Why it matters |
| --- | --- |
| One family, one child, one school | The basic happy path |
| One family, two children, different schools | Family-level applications and per-child accounts |
| A child one day before the age boundary | The closure rule and its exceptions |
| An income band exactly on a scheme threshold | Eligibility boundary behaviour |
| An account with a zero balance | Empty states and payment failure |
| An account with an approved exception | The after-16 exception path |

Configuration data for acceptance testing is prepared by the BA team and the client, not by QA. We ask for it as a table, agreed two weeks before acceptance testing. The BA team also runs a short training session before acceptance testing. That session is an entry criterion for acceptance testing.

## 4.3 Test schedule and milestones

| Date | Milestone |
| --- | --- |
| Mon 12 October | Test plan presented. Sprint 1 kickoff. Team confirms the selected stories. |
| Tue 13 to Wed 14 October | Acceptance criteria agreed for the selected stories. Build in progress. QA designs cases and prepares data. Smoke test when the build is available. |
| Thu 15 October | System testing, fixes, and retest. |
| Fri 16 October | Sprint 1 demo and client questions, 30 minutes. Sprint summary shared. |
| Mon 19 to Thu 22 October | Sprint 2, same shape, ending with the Sprint 2 review. |
| Mon 26 to Fri 30 October | Sprint 3, ending with the Sprint 3 review. |
| Mon 2 November | Acceptance testing with you. |
| Tue 3 November | Final assessment. |

If the build arrives late, QA tests on Friday morning before the demo, and the sprint summary lists what was not run.

Indicative QA effort per sprint:

- Analysis and acceptance criteria: half a day.

- Case design: one day.

- Execution and retest: one and a half days.

- Regression, reporting, and the sprint summary: half a day.

We confirm these numbers with the team at each sprint planning session.

# 5 Risks and Open Rules

| Risk or open rule | Effect on testing | What we need, and from whom | Needed by |
| --- | --- | --- | --- |
| Does SBFAS replace, supplement, or override an automatic MOEFAS award? | Decides expected award amounts, so it blocks assistance test cases. | An explicit rule, from you, through the BA team. | Monday |
| Which conditions allow an account to stay active after the age limit, and who approves them? | Decides the exception test cases and the closure expected outcome. | Criteria, approver, and duration. | Monday |
| The original brief says the account closes when the child reaches 16. The later clarification says the day before the 16th birthday. Which applies? | Decides boundary dates in the lifecycle cases. | Confirmation of the rule we should test. | Monday |
| What are the exact permissions for each role, including view simulation? | Decides the access and isolation cases. | The permission matrix, from you, through the BA team. | Monday |
| How does an award appear in the ledger: reduced charges, an account credit, or a reimbursement? | Decides the money-path expected outcomes. | The posting rule. | Monday |
| Mock integrations and mock data may not be acceptable to you. | Changes what we can test at all in the prototype. | Confirmation on Monday. | Monday |
| The chatbot or the risk model may expose data, or act without permission. | Needs its own negative cases: wrong family, wrong role, and an unapproved action. | The action allowlist and the data limits, from you, through the BA team. | Sprint 3 |

The first six rows are the questions we need answered on Monday.

# 6 Test Deliverables

| Deliverable | When |
| --- | --- |
| This test plan | Monday 12 October, updated per sprint |
| Test packages: case library and data sets, traced to requirement IDs | During each sprint |
| Test logs: execution results with build and environment details | During each sprint |
| Defect register: defects, severity and status | Continuous |
| Test evaluation: sprint test summary, including coverage and gaps | Before each sprint review |
| Acceptance test record and sign-off | After acceptance testing, 2 November |

# 7 Change Control

Every change to this plan gets a new version number, a date, and a one-line reason, recorded in the Revision History on page one.

Reviewers: QA lead, development lead, BA team, and the client.

Approval of this plan confirms the approach. It does not confirm Sprint 1 scope, which the team selects separately.

# Appendix A: Requirement Traceability

| Requirement | Area | Covered in | Candidate sprint |
| --- | --- | --- | --- |
| R1 | Education account lifecycle: creation, closure, exceptions | 1.3, 3.1, 3.4 | Sprint 1 |
| R2 | Top-ups, batch and ad hoc | 3.2, 3.3 | Sprint 2 |
| R3 | School, class, and student records; fee types and components | 1.3, 3.1 | Sprint 2 |
| R4 | FAS schemes, eligibility, automatic MOEFAS, school SBFAS | 3.1, 3.6 | Sprint 3 |
| R5 | Hardcopy applications entered by school users | 1.3, 3.2 | Later |
| R6 | Subsidy budgets and statistics | 1.3 | Later |
| R7 | HQ view simulation of school and parent views | 2.1, 3.4 | Later |
| R8 | Parent Singpass access, account view, contact updates | 1.3, 3.2 | Sprint 1 |
| R9 | Outstanding charges, account and online payment | 3.1, 3.3 | Sprint 2 |
| R10 | Family-unit FAS application | 1.3, 3.2 | Sprint 3 |
| AI feature 1 | Risk prediction and assistance tier recommendation | 3.1, 3.2 | Later |
| AI feature 2 | Chatbot questions, follow-ups, form prefill, actions | 3.1, 5 | Later |

Candidate sprints are proposals, not commitments. Appendix A is updated when the team selects scope.

# Appendix B: Client Answer Log

Answers are recorded here after the Monday session and at each review.

| Date | Question | Answer | Recorded by |
| --- | --- | --- | --- |